# PROJECT BRIEF: Dashboard Development & AI Features Enhancement

Document Version: 1.0
Created: 02 Oct 2026
Status: Ready for Development
Owner: Product Team

## 1. Executive Summary

| Item | Details |
| --- | --- |
| Project Name | Dashboard Enhancement with AI Features |
| Current State | UI design complete (mobile + desktop + kanban views) |
| Goal | Develop functional features, optimize data layer, add AI capabilities |
| Target Timeline | 8+ weeks (phased delivery) |
| Priority Order | Foundation → Core Features → Advanced/AI |

## 2. Current State Analysis

### 2.1 Existing UI Components

#### Mobile View (Reference: Image 1)

✓ KPI Cards (4 metrics: Views, Visits, New Users, Active Users)

✓ Tabbed Charts (Users/Projects/Operating Status)

✓ Bar Charts (Device Traffic, Location Traffic, Product Traffic)

✓ Projects List with Status Badges

✓ Bottom Navigation Bar

#### Desktop Overview (Reference: Image 2)

✓ Sidebar Navigation Tree

✓ Breadcrumb + Search + Theme Toggle

✓ KPI Cards (shared with mobile)

✓ Line Chart with Year Comparison

✓ Right Panel (Notifications, Activities, Contacts)

#### Kanban View (Reference: Image 3)

✓ 3-column board (Yet to Start / In Progress / Completed)

✓ Task Cards (title, desc, assignee, attachments, comments)

✓ Add User / Add Target buttons

### 2.2 Identified Gaps (Blocking Issues)

| Gap | Impact | Priority | Action Required |
| --- | --- | --- | --- |
| No data layer | Stats are hardcoded/mocked | 🔴 Critical | Build API service layer first |
| Component duplication | Mobile/desktop use separate components | 🟠 High | Extract shared components |
| No state management | Tab switching causes full reload | 🟠 High | Implement React Query/SWR |
| No authentication checks | Permission leaks possible | 🔴 Critical | Add row-level security |
| No caching strategy | Excessive API calls on refresh | 🟡 Medium | Setup Redis + staleTime config |
| No real-time updates | Notifications require manual refresh | 🟡 Medium | Implement WebSocket or polling |

## 3. Technical Requirements

### 3.1 Tech Stack (Approved)

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend Framework | React 18+ | TypeScript enabled |
| State Management | React Query (TanStack) + Zustand | Server state vs client state |
| Chart Library | Recharts | TypeScript support, smaller bundle |
| Drag & Drop | @dnd-kit/core | Modern alternative to react-beautiful-dnd |
| API Client | Axios | With interceptors for auth/errors |
| Styling | Tailwind CSS | Existing design system compatible |
| Backend | Node.js/Python | Depends on existing stack |
| Cache | Redis | For AI summaries and frequent queries |
| LLM Provider | TBD | OpenAI/Anthropic/Azure — pick within Week 1 |
| Real-time | WebSocket (preferred) | Polling as fallback (30s interval) |

### 3.2 Database Schema Requirements

-- Required table: layout_events (for adaptive layout feature)

CREATE TABLE layout_events (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id BIGINT NOT NULL REFERENCES users(id),

event_type VARCHAR(50) NOT NULL,  -- 'view_card', 'click_drill_down', 'dismiss_widget'

widget_id VARCHAR(50) NOT NULL,   -- 'kpi_overview', 'kanban', 'timeline'

page_session_id UUID,

duration_ms INTEGER,

created_at TIMESTAMP DEFAULT NOW()

);

-- Indexes for performance

CREATE INDEX idx_layout_events_user_time ON layout_events(user_id, created_at DESC);

CREATE INDEX idx_layout_events_widget ON layout_events(widget_id);

-- Required table: notifications

CREATE TABLE notifications (

id UUID PRIMARY KEY,

user_id BIGINT NOT NULL,

type VARCHAR(50),  -- 'bug_fix', 'new_user', 'task_assigned', 'comment'

actor JSONB,       -- { name, avatar }

target JSONB,      -- { type, id }

read BOOLEAN DEFAULT FALSE,

metadata JSONB,

created_at TIMESTAMP DEFAULT NOW()

);

CREATE INDEX idx_notifications_user_unread ON notifications(user_id, read) WHERE read = FALSE;

### 3.3 API Contract Standards

#### Authentication

All endpoints require Bearer token in Authorization header

Token expiration: 1 hour, refresh token: 7 days

Rate limit: 100 requests/minute per user

#### Response Format

{

"success": true,

"data": {},

"meta": {

"request_id": "req_abc123",

"cached": false,

"cache_ttl": 300

},

"errors": []

}

#### Error Format

{

"success": false,

"data": null,

"meta": { "request_id": "req_xyz" },

"errors": [

{

"code": "VALIDATION_ERROR",

"message": "Invalid date range",

"field": "dateRange.end",

"hint": "End date must be after start date"

}

]

}

## 4. Feature Roadmap

### PHASE 1: Foundation Optimization (Weeks 1-2)

#### Ticket 1.1: Data Fetching Layer Setup

| Field | Details |
| --- | --- |
| Story Points | 5 |
| Assignee | Backend + Frontend Lead |
| Acceptance Criteria | ✓ All data fetches via unified hooks ✓ Loading/Error states handled consistently ✓ Cache TTL configured centrally ✓ Retry logic implemented (3 attempts) |
| Files to Create | /src/services/api.ts, /src/hooks/useAnalytics.ts |

#### Ticket 1.2: Component Refactoring

| Field | Details |
| --- | --- |
| Story Points | 3 |
| Assignee | Frontend Developer |
| Acceptance Criteria | ✓ KpiCard extracted (props: title, value, delta, trend) ✓ BarChart accepts chartType prop ✓ TaskCard reusable for list/kanban modes |
| Deliverables | Shared components folder structure documented |

#### Ticket 1.3: Real-time Updates

| Field | Details |
| --- | --- |
| Story Points | 5 |
| Assignee | Backend Developer |
| Acceptance Criteria | ✓ WebSocket connection established ✓ Messages trigger query invalidation ✓ Fallback polling if WS fails ✓ Connection health monitoring |
| Endpoints | ws://api.example.com/realtime or /api/v1/updates/poll |

### PHASE 2: Core Features (Weeks 3-6)

#### Ticket 2.1: Interactive Filters & Drill-down

| Field | Details |
| --- | --- |
| Story Points | 5 |
| Description | Click chart bars → filter related data. URL sync for shareable links |
| Requirements | Dropdown filters, breadcrumb shows active filters, clear all button |
| Test Cases | Single filter, multi-filter combinations, URL deep linking |

#### Ticket 2.2: Export Reports (PDF/CSV)

| Field | Details |
| --- | --- |
| Story Points | 3 |
| Endpoint | POST /api/v1/reports/export |
| Request Body | { type: "pdf¦csv", sections: [], dateRange: {}, columns?: [] } |
| Acceptance Criteria | Download starts within 5s, file named correctly, permissions enforced |

#### Ticket 2.3: Kanban Drag-and-Drop

| Field | Details |
| --- | --- |
| Story Points | 8 |
| Library | @dnd-kit/core |
| Optimistic Updates | Yes (rollback on failure) |
| Edge Cases | Concurrent edits, undo/redo stack (5 steps), permission validation |
| Endpoint | PATCH /api/v1/tasks/batch-update |

#### Ticket 2.4: Notifications Center Upgrade

| Field | Details |
| --- | --- |
| Story Points | 5 |
| Features | Mark all read, filter by type, in-app badge, email digest settings |
| Database Changes | Add preferences column to user_settings table |
| Real-time | Push new notifications via WebSocket |

### PHASE 3: Advanced Features (Weeks 7+)

#### Ticket 3.1: AI Summary Generation

| Field | Details |
| --- | --- |
| Story Points | 5 |
| Endpoint | GET /api/v1/projects/:id/ai/summary?type=sprint&range=2026-W40 |
| Security | Validate ALL citations (task IDs must exist in DB before returning) |
| Performance | First call <5s with cache, subsequent <1s |
| Fallback | If LLM fails, show cached version from 15 min ago |

#### Ticket 3.2: Natural Language Query

| Field | Details |
| --- | --- |
| Story Points | 13 (for MVP 5 intents) |
| Intents (Initial) | team_workload, blocked_tasks, deadline_risk, project_status, assignee_tasks |
| Architecture | LLM → Intent classification ONLY → Query template → Component render |
| Security | LLM NEVER generates raw SQL. Permission check at query template level. |
| Edge Cases | Unknown intent → suggest 3 sample questions, low confidence → ask for clarification |

#### Ticket 3.3: Adaptive Layout (Rule-Based Phase A)

| Field | Details |
| --- | --- |
| Story Points | 3 |
| Logic | role + top-3 widgets viewed in 7 days → reorder layout |
| No ML | Pure SQL: COUNT + ORDER BY from layout_events table |
| User Control | "Reset to default" button always available |

## 5. File Organization Standard

/src

├── /components

│   ├── /common           # Shared across all pages

│   │   ├── KpiCard.tsx

│   │   ├── StatusBadge.tsx

│   │   ├── Avatar.tsx

│   │   └── LoadingSkeleton.tsx

│   ├── /charts           # Chart-specific components

│   │   ├── LineChart.tsx

│   │   ├── BarChart.tsx

│   │   ├── DonutChart.tsx

│   │   └── Sparkline.tsx

│   ├── /layouts          # Page structure

│   │   ├── Sidebar.tsx

│   │   ├── MobileNav.tsx

│   │   └── Header.tsx

│   └── /features         # Feature-scoped (feature-flag ready)

│       ├── /kanban

│       │   ├── KanbanBoard.tsx

│       │   ├── TaskCard.tsx

│       │   └── DropZone.tsx

│       ├── /notifications

│       │   ├── NotificationPanel.tsx

│       │   └── NotificationItem.tsx

│       └── /exports

│           └── ExportButton.tsx

│

├── /services

│   ├── api.ts            # Axios instance + interceptors

│   ├── analytics.ts      # Analytics endpoints

│   ├── projects.ts       # Projects endpoints

│   ├── users.ts          # User endpoints

│   └── websocket.ts      # WebSocket connection manager

│

├── /hooks                # Custom React hooks

│   ├── useAnalytics.ts

│   ├── useProjects.ts

│   ├── useWebSocket.ts

│   └── usePermissions.ts

│

├── /store                # Client state (not server state)

│   ├── slices

│   │   ├── uiSlice.ts    # Sidebar open/close, modals

│   │   └── userSlice.ts  # Auth, preferences

│   └── index.ts

│

├── /types                # TypeScript definitions

│   ├── analytics.d.ts

│   ├── project.d.ts

│   ├── user.d.ts

│   └── api.d.ts

│

├── /utils                # Pure functions, no side effects

│   ├── formatters.ts     # formatDate, formatNumber

│   ├── validators.ts

│   └── constants.ts      # Colors, enums, hardcoded values

│

├── /assets               # Static assets (images, icons)

│

└── /tests                # Test files mirror src structure

├── /components

├── /services

└── /hooks

## 6. Security Checklist (Must Complete Before Production)

[ ] Row-level security enforced on all SQL queries (user_id scoping)

[ ] API rate limiting configured (100 req/min per user)

[ ] CSRF protection on all POST/PUT/DELETE endpoints

[ ] Input sanitization prevents XSS in all user inputs

[ ] Audit logs DO NOT contain PII (names, emails removed)

[ ] OAuth tokens refresh correctly before expiration

[ ] Session timeout enforced (30 min inactivity)

[ ] Sensitive operations require re-authentication (delete, export all data)

[ ] Content Security Policy headers set correctly

[ ] CORS whitelist configured for authorized domains only

## 7. Performance Budget

| Metric | Target | Max Allowed |
| --- | --- | --- |
| First Contentful Paint | < 1.5s | 2.5s |
| Time to Interactive | < 3s | 5s |
| Bundle Size (gzipped) | < 500KB | 650KB |
| API Response Time (P95) | < 500ms | 2s |
| AI Summary Generation | < 5s (cached) | 10s |
| Lighthouse Score | ≥ 90 | 85 |

## 8. Quality Gates

### Definition of Done (ALL tickets)

□ Code reviewed by at least 1 peer + approved

□ Unit test coverage ≥ 80% (critical paths 100%)

□ Integration tests for user-facing flows written

□ Accessibility audit passes (WCAG 2.1 AA compliance)

□ Performance budget not exceeded (check Lighthouse CI)

□ No console errors or warnings

□ Documentation updated (README + JSDoc comments)

□ QA test cases pass on staging environment

□ Error monitoring alerts configured (if applicable)

### Pull Request Template (Enforced)

## Type of Change

- [ ] Bug fix

- [ ] New feature

- [ ] Refactor (no behavior change)

- [ ] Documentation update

- [ ] Performance improvement

## Related Issue

Closes #issue-number

## Testing Done

- [ ] Manually tested on Chrome, Safari, Firefox

- [ ] Responsive breakpoints verified (mobile/tablet/desktop)

- [ ] Accessibility checked (keyboard nav, screen reader)

- [ ] Load testing (if applicable)

## Screenshots (if UI changes)

[Add before/after images here]

## 9. Monitoring & Observability

| Metric | Tool | Alert Threshold | Owner |
| --- | --- | --- | --- |
| API error rate | Sentry | > 2% in 5 min | Backend Lead |
| Page load time (P75) | Lighthouse CI | > 3s | Frontend Lead |
| WebSocket disconnect rate | Datadog | > 10% of sessions | Backend Lead |
| AI summary failure rate | Custom logging | > 5% of requests | ML Engineer |
| User session duration | Mixpanel/GA4 | < 2 min avg | Product Manager |
| Feature adoption rate | Amplitude | < 20% week 1 | Product Manager |

## 10. Deployment Plan

### Staging Environment

URL: https://staging.dashboard.example.com

Data: Sanitized production data (masked PII)

Rollout: Feature flags for each major feature

### Production Rollout (Phased)

| Week | Feature | Percentage | Rollback Condition |
| --- | --- | --- | --- |
| 2 | Data layer + refactoring | 100% | Error rate > 1% |
| 4 | Filters + Export | 100% | Support tickets > 5/day |
| 6 | Kanban D&D | 50% → 100% | D&D success rate < 95% |
| 8 | AI Summary | 10% → 50% → 100% | LLM failure rate < 5% |
| 10+ | NL Query + Adaptive | Opt-in only | Adoption < 30% |

### Rollback Procedure

# Quick rollback if critical issues detected

1. Disable feature flag (instant)

2. Revert last deployment (5 min)

3. Notify incident channel #alerts-production

4. Post-mortem within 24 hours

## 11. Success Metrics

| KPI | Baseline | Target (Month 3) | Measurement Method |
| --- | --- | --- | --- |
| Daily Active Users | TBD | +20% increase | Mixpanel cohort analysis |
| Session Duration | TBD | +30 seconds avg | GA4 engagement metrics |
| Feature Adoption (AI) | 0% | 40% of DAU uses AI summary | Custom event tracking |
| Support Tickets | TBD | -30% reduction | Zendesk ticket count |
| Page Load Speed | TBD | < 3s P95 | Lighthouse CI reports |
| User Satisfaction | TBD | NPS ≥ 50 | Monthly survey |

## 12. Risk Register

| Risk | Probability | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| LLM costs exceed budget | Medium | High | Set monthly quota, cache aggressively | Backend Lead |
| NL Query adoption low | Medium | Medium | Opt-in only, gather feedback iteratively | Product Manager |
| Data privacy concerns | Low | Critical | Encrypt at rest, audit logs, compliance review | Security Lead |
| WebSocket scalability issues | Medium | Medium | Fallback to polling, load test before launch | Backend Lead |
| Developer turnover delays | Low | High | Documentation, pair programming, knowledge transfer | Engineering Manager |

## 13. Contact & Escalation

| Role | Name | Contact | Availability |
| --- | --- | --- | --- |
| Engineering Manager | [Name] | slack: @em | Daily standup |
| Backend Lead | [Name] | slack: @bl | Mon-Fri 9-6 |
| Frontend Lead | [Name] | slack: @fl | Mon-Fri 9-6 |
| Product Manager | [Name] | slack: @pm | Mon-Fri 9-6 |
| Escalation Path | EM → CTO → VP Eng | Slack #exec-alerts | Emergencies only |

### Reporting Cadence

- Daily: Standup @ 9:30 AM (15 min)

- Weekly: Sprint planning Monday, Demo Friday

- Bi-weekly: Stakeholder sync, metrics review

- Monthly: OKR checkpoint, budget review

## 14. Appendices

### Appendix A: Design System Tokens (Reference)

/* From existing design */

--color-primary: #6d4aff

--color-success: #10b981

--color-warning: #f59e0b

--color-danger: #ef4444

--spacing-sm: 8px

--spacing-md: 16px

--spacing-lg: 24px

--radius-sm: 4px

--radius-md: 8px

--radius-lg: 12px

### Appendix B: Third-party Services Inventory

| Service | Purpose | Cost | Owner |
| --- | --- | --- | --- |
| OpenAI/Anthropic | LLM API | $XXX/month | Backend |
| Sentry | Error monitoring | Included | DevOps |
| Stripe | Billing (if needed) | Per transaction | Backend |
| AWS S3 | File uploads | Pay-as-you-go | DevOps |

### Appendix C: Relevant Links

| Document | URL |
| --- | --- |
| UI Design Files (Figma) | [Insert Figma link] |
| API Documentation (Swagger) | [Insert Swagger link] |
| Internal Confluence | [Insert Confluence link] |
| Slack Channels | #dashboard-dev, #dashboard-design, #alerts |

## ✍️ Approval Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Engineering Manager |  |  |  |
| Product Manager |  |  |  |
| QA Lead |  |  |  |
| Security Officer |  |  |  |

END OF DOCUMENT

To use this brief:

- Save as PROJECT_BRIEF_DASHBOARD_v1.0.md

- Share with dev team via Slack/email

- Schedule kickoff meeting to walk through each section

- Track ticket creation against this document in Jira/Linear

- Update version number when major changes occur