# IMPLEMENTATION BRIEF

(Combined Task + Asset Management Dashboard)

Document Version: 3.0 (Final Production Ready)
Created: 02 Oct 2026
Status: Ready for Immediate Development
Owner: Product Team
Target: 12 weeks to full release

## 1. EXECUTIVE SUMMARY

| Item | Details |
| --- | --- |
| Product Name | TaskFlow (K COFFEE Brand) |
| Scope | Unified Task Management + Asset Inventory System |
| UI State | Complete ✅ — Frontend ready, Backend implementation needed |
| Key Features | Dashboard, Tasks (Table/Kanban), Assets, Borrow Requests, Team Reports |
| Timeline | Week 1-4: Core Backend + APIs, Week 5-8: Features + Dashboard, Week 9-12: Polish + Launch |
| Primary Users | PMs, Team Leads, Designers, Marketing, Equipment Admin |

## 2. CURRENT STATE ANALYSIS (From UI Screenshots)

### 2.1 Implemented UI Components (Ready to Connect)

| Screen | Components | Status |
| --- | --- | --- |
| Home Dashboard | KPI Cards (4), Charts (2), Lists (2), Action Buttons | UI Complete |
| All Tasks (Table) | Table with 8 columns, Sort, Filter, Pagination | UI Complete |
| Kanban Board | 4 Columns, Drag-drop cards, Count badges | UI Complete |
| Asset Inventory | Table with 6 columns, Search, Filters, CRUD | UI Complete |
| Borrow Requests | List with Approve/Reject buttons, Filters | UI Complete |

### 2.2 Missing Backend Functionality

❌ All API endpoints not implemented

❌ Database schema not created

❌ Authentication system pending

❌ Real-time updates (WebSocket) pending

❌ Permission checks not implemented

❌ Data persistence (local storage only currently)

## 3. DATABASE SCHEMA (COMPLETE - COPY TO MIGRATION)

### 3.1 Core Tables

-- =====================================================

-- WORKSPACES & USERS

-- =====================================================

CREATE TABLE users (

id BIGSERIAL PRIMARY KEY,

email VARCHAR(255) UNIQUE NOT NULL,

name VARCHAR(200) NOT NULL,

avatar_url TEXT,

initials VARCHAR(5),  -- e.g., "L", "W" for display

role VARCHAR(20) DEFAULT 'member',  -- admin, member, viewer

department_id UUID,

is_active BOOLEAN DEFAULT TRUE,

created_at TIMESTAMPTZ DEFAULT NOW(),

last_sign_in_at TIMESTAMPTZ

);

CREATE TABLE workspaces (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name VARCHAR(100) NOT NULL,

slug VARCHAR(50) UNIQUE NOT NULL,  -- "k-coffee"

logo_url TEXT,

tagline TEXT,  -- "ĐỨC SƠN NGUYÊN CỨU"

owner_id BIGINT NOT NULL REFERENCES users(id),

created_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE TABLE workspace_members (

workspace_id UUID REFERENCES workspaces(id) ON DELETE CASCADE,

user_id BIGINT REFERENCES users(id) ON DELETE CASCADE,

role VARCHAR(20) NOT NULL DEFAULT 'member',

joined_at TIMESTAMPTZ DEFAULT NOW(),

PRIMARY KEY (workspace_id, user_id)

);

-- =====================================================

-- DEPARTMENTS (From "Phòng ban" column in Tasks)

-- =====================================================

CREATE TABLE departments (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id UUID NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

name VARCHAR(100) NOT NULL,  -- ECOMMERCE, KSHOP, MARKETING, DESIGN

code VARCHAR(20),  -- Optional short code

head_id BIGINT REFERENCES users(id),

created_at TIMESTAMPTZ DEFAULT NOW()

);

-- =====================================================

-- TASKS MODULE

-- =====================================================

CREATE TABLE projects (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id UUID NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

name VARCHAR(200) NOT NULL,  -- "ECOM BRAND REDESIGN", "Campaign tháng 8"

description TEXT,

status VARCHAR(50) DEFAULT 'active',  -- active, completed, on_hold

start_date DATE,

due_date DATE,

created_by BIGINT NOT NULL REFERENCES users(id),

created_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE TABLE tasks (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id UUID NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

project_id UUID REFERENCES projects(id) ON DELETE SET NULL,

-- Task Identifiers

task_ref VARCHAR(20) UNIQUE,  -- TK01, TK02 (auto-increment or custom)

-- Core Fields (matching UI)

title VARCHAR(500) NOT NULL,  -- "Update bộ hình sản phẩm"

description TEXT,  -- Rich text or markdown

-- Metadata (from UI columns)

department_id UUID REFERENCES departments(id),

assignee_id BIGINT REFERENCES users(id),

-- Properties

priority VARCHAR(20) DEFAULT 'medium',  -- low, medium, high

status VARCHAR(50) DEFAULT 'todo',  -- todo, in_progress, feedback, done, pending

-- Dates

start_date DATE,

due_date DATE,  -- "03/07/2026" format in UI

completed_at TIMESTAMPTZ,

-- Tracking

attachments_count INTEGER DEFAULT 0,

comments_count INTEGER DEFAULT 0,

-- Kanban Board Position

column_id UUID REFERENCES columns(id),  -- "yet_to_start", "in_progress"...

position NUMERIC(20, 6) DEFAULT 0,  -- For drag-drop ordering

-- Audit

created_by BIGINT NOT NULL REFERENCES users(id),

created_at TIMESTAMPTZ DEFAULT NOW(),

updated_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE INDEX idx_tasks_project ON tasks(project_id);

CREATE INDEX idx_tasks_assignee ON tasks(assignee_id) WHERE status != 'done';

CREATE INDEX idx_tasks_status ON tasks(status) WHERE status != 'done';

CREATE INDEX idx_tasks_due_date ON tasks(due_date) WHERE due_date IS NOT NULL;

CREATE INDEX idx_tasks_department ON tasks(department_id);

-- =====================================================

-- KANBAN COLUMNS (Fixed by default, extensible)

-- =====================================================

CREATE TABLE columns (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id UUID NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

name VARCHAR(100) NOT NULL,  -- "Yet to Start", "In Progress"

color VARCHAR(20),  -- gray, blue, orange, green

position INTEGER NOT NULL,

is_default BOOLEAN DEFAULT FALSE,

UNIQUE(workspace_id, name)

);

-- Default columns created on workspace init

INSERT INTO columns (workspace_id, name, color, position, is_default) VALUES

('{workspace-id}', 'Yet to Start', 'gray', 1, true),

('{workspace-id}', 'In Progress', 'blue', 2, true),

('{workspace-id}', 'Feedback', 'orange', 3, true),

('{workspace-id}', 'Completed', 'green', 4, true);

-- =====================================================

-- ASSETS MODULE

-- =====================================================

CREATE TABLE asset_categories (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id UUID NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

name VARCHAR(100) NOT NULL,  -- Laptop, Camera, Lens, Equipment

icon VARCHAR(10),  -- emoji or icon key

created_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE TABLE assets (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id UUID NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

-- Asset Identification (matching UI)

asset_code VARCHAR(50) UNIQUE NOT NULL,  -- LENCANON01, MAYANHCANON01

name VARCHAR(255) NOT NULL,  -- "Lens Canon 24-70mm Ultrasonic"

-- Categorization

category_id UUID REFERENCES asset_categories(id),

-- Properties (from UI)

condition VARCHAR(50),  -- "Tốt 100%", "N/A"

location VARCHAR(200),  -- "Kho Công Ty"

-- Status

status VARCHAR(50) DEFAULT 'available',  -- available, borrowed, maintenance

is_available BOOLEAN DEFAULT TRUE,

-- Details

description TEXT,

purchase_date DATE,

purchase_price DECIMAL(15, 2),

serial_number VARCHAR(100),

-- Images

image_url TEXT,

-- Maintenance

maintenance_scheduled DATE,

maintenance_notes TEXT,

-- Audit

added_by BIGINT NOT NULL REFERENCES users(id),

created_at TIMESTAMPTZ DEFAULT NOW(),

updated_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE INDEX idx_assets_code ON assets(asset_code);

CREATE INDEX idx_assets_category ON assets(category_id);

CREATE INDEX idx_assets_status ON assets(status);

CREATE INDEX idx_assets_availability ON assets(is_available);

-- =====================================================

-- BORROW RECORDS (From "Nhật ký mượn tài sản")

-- =====================================================

CREATE TABLE borrow_requests (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id UUID NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

-- Asset & Borrower

asset_id UUID NOT NULL REFERENCES assets(id) ON DELETE CASCADE,

requester_id BIGINT NOT NULL REFERENCES users(id),

department_id UUID REFERENCES departments(id),

-- Dates

requested_at TIMESTAMPTZ DEFAULT NOW(),

borrow_date DATE NOT NULL,  -- "Ngày mượn"

due_date DATE NOT NULL,  -- "Hạn trả"

returned_at TIMESTAMPTZ,

-- Purpose & Condition

purpose TEXT,  -- "Chụp ngoại cảnh set quà 20.10"

condition_at_borrow TEXT,  -- "Nguyên 100%"

-- Approval Workflow

approval_status VARCHAR(50) DEFAULT 'pending',  -- pending, approved, rejected

approved_by BIGINT REFERENCES users(id),

approved_at TIMESTAMPTZ,

-- Return Confirmation

return_condition TEXT,  -- "Tình trạng" khi trả

return_confirmed_by BIGINT REFERENCES users(id),

return_confirmed_at TIMESTAMPTZ,

-- Notes

notes TEXT,

created_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE INDEX idx_borrow_asset ON borrow_requests(asset_id);

CREATE INDEX idx_borrow_requester ON borrow_requests(requester_id);

CREATE INDEX idx_borrow_pending ON borrow_requests(approval_status)

WHERE approval_status = 'pending';

CREATE INDEX idx_borrow_active ON borrow_requests(asset_id)

WHERE returned_at IS NULL AND approval_status = 'approved';

-- =====================================================

-- COMMENTS & ACTIVITY

-- =====================================================

CREATE TABLE comments (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

task_id UUID NOT NULL REFERENCES tasks(id) ON DELETE CASCADE,

author_id BIGINT NOT NULL REFERENCES users(id),

body TEXT NOT NULL,

mentions BIGINT[] DEFAULT '{}',

is_edited BOOLEAN DEFAULT FALSE,

created_at TIMESTAMPTZ DEFAULT NOW(),

updated_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE INDEX idx_comments_task ON comments(task_id);

CREATE TABLE activity_log (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id UUID NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

user_id BIGINT NOT NULL REFERENCES users(id),

action VARCHAR(50) NOT NULL,  -- 'task_created', 'status_changed', 'asset_borrowed'

entity_type VARCHAR(50),  -- 'task', 'asset', 'borrow_request'

entity_id UUID,

old_value JSONB,

new_value JSONB,

metadata JSONB DEFAULT '{}',

created_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE INDEX idx_activity_workspace ON activity_log(workspace_id, created_at DESC);

-- =====================================================

-- NOTIFICATIONS

-- =====================================================

CREATE TABLE notifications (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id BIGINT NOT NULL REFERENCES users(id) ON DELETE CASCADE,

type VARCHAR(50) NOT NULL,  -- 'task_assigned', 'borrow_approved', 'overdue'

entity_type VARCHAR(50),  -- 'task', 'asset', 'borrow_request'

entity_id UUID,

message TEXT NOT NULL,

metadata JSONB DEFAULT '{}',

is_read BOOLEAN DEFAULT FALSE,

read_at TIMESTAMPTZ,

created_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE INDEX idx_notifications_unread ON notifications(user_id) WHERE is_read = FALSE;

-- =====================================================

-- TRIGGERS & HELPER FUNCTIONS

-- =====================================================

-- Auto-update updated_at

CREATE OR REPLACE FUNCTION update_updated_at_column()

RETURNS TRIGGER AS $$

BEGIN

NEW.updated_at = NOW();

RETURN NEW;

END;

$$ language 'plpgsql';

CREATE TRIGGER update_tasks_updated_at BEFORE UPDATE ON tasks

FOR EACH ROW EXECUTE FUNCTION update_updated_at_column();

CREATE TRIGGER update_assets_updated_at BEFORE UPDATE ON assets

FOR EACH ROW EXECUTE FUNCTION update_updated_at_column();

-- Update task status when moved to "Completed" column

CREATE OR REPLACE FUNCTION update_task_status_on_column_change()

RETURNS TRIGGER AS $$

BEGIN

IF NEW.column_id != OLD.column_id THEN

IF NEW.column_id = (SELECT id FROM columns WHERE workspace_id = NEW.workspace_id AND name = 'Completed') THEN

NEW.status := 'done';

NEW.completed_at := NOW();

ELSIF NEW.column_id = (SELECT id FROM columns WHERE workspace_id = NEW.workspace_id AND name = 'Feedback') THEN

NEW.status := 'feedback';

ELSIF NEW.column_id = (SELECT id FROM columns WHERE workspace_id = NEW.workspace_id AND name = 'In Progress') THEN

NEW.status := 'in_progress';

ELSE

NEW.status := 'todo';

END IF;

END IF;

RETURN NEW;

END;

$$ LANGUAGE plpgsql;

CREATE TRIGGER task_update_status_trigger

BEFORE UPDATE ON tasks

FOR EACH ROW EXECUTE FUNCTION update_task_status_on_column_change();

## 4. API SPECIFICATION (FULL - ALL SCREENS)

### 4.1 Authentication & Workspaces

// POST /api/v1/auth/login

// Using NextAuth.js or similar

Body: {

"email": string,

"password": string  // Or OAuth token

}

Response: {

"user": {

"id": 123,

"email": "louis@kcoffee.com",

"name": "Louis",

"avatarUrl": "https://...",

"initials": "L",

"workspaces": [

{

"id": "ws_kcoffee",

"name": "K COFFEE",

"slug": "k-coffee",

"logoUrl": "...",

"tagline": "ĐỨC SƠN NGUYÊN CỨU",

"role": "admin",

"departmentId": "dept_marketing"

}

]

},

"token": "jwt_token_here"

}

// GET /api/v1/workspaces

Response: {

"data": [

{

"id": "ws_kcoffee",

"name": "K COFFEE",

"slug": "k-coffee",

"memberCount": 8,

"taskCount": 142,

"assetCount": 23

}

]

}

### 4.2 Dashboard (Home Screen)

// GET /api/v1/workspaces/:id/dashboard

// Matches "Home" screen in UI

Response: {

"welcomeMessage": "Welcome, Louis 👋",

"subtitle": "Here's your unified task and asset overview for today.",

"timeRange": "This Month",

// KPI Cards (4 cards shown in UI)

"kpis": [

{

"id": "my_tasks",

"title": "My Tasks",

"value": 12,

"delta": "+5%",

"direction": "up",

"icon": "chart_line_up",

"color": "primary",

"clickThroughUrl": "/my-tasks"

},

{

"id": "due_soon",

"title": "Due Soon",

"value": 5,

"delta": "-2%",

"direction": "down",

"icon": "clock",

"color": "warning",

"clickThroughUrl": "/overdue"

},

{

"id": "borrowed",

"title": "Borrowed",

"value": 3,

"delta": "+1%",

"direction": "up",

"icon": "box_open",

"color": "info",

"clickThroughUrl": "/assets/borrow-requests"

},

{

"id": "overdue",

"title": "Overdue",

"value": 2,

"delta": null,

"direction": "flat",

"icon": "alert_circle",

"color": "danger",

"badge": "Action Required",

"clickThroughUrl": "/overdue"

}

],

// Charts

"charts": [

{

"id": "task_status_this_month",

"title": "Task Status This Month",

"type": "line_chart",

"data": {

"weeks": ["Week 1", "Week 2", "Week 3", "Week 4"],

"series": [

{

"name": "Created",

"color": "#1e3a8a",  // dark blue

"values": [40, 30, 25, 28]

},

{

"name": "Done",

"color": "#14b8a6",  // teal

"values": [24, 35, 28, 30]

}

]

},

"xAxisLabel": "Week",

"yAxisLabel": "Tasks",

"width": "large",  // spans 2/3 of dashboard

"clickThroughUrl": "/reports?chart=task-status"

},

{

"id": "asset_utilization",

"title": "Asset Utilization",

"type": "donut_chart",

"data": {

"segments": [

{"label": "Borrowed", "value": 60, "color": "#1e3a8a"},

{"label": "Available", "value": 35, "color": "#14b8a6"},

{"label": "Maintenance", "value": 5, "color": "#ef4444"}

]

},

"legend": [

{"label": "Borrowed", "percent": "60%"},

{"label": "Available", "percent": "35%"},

{"label": "Maintenance", "percent": "5%"}

],

"width": "small",  // spans 1/3 of dashboard

"clickThroughUrl": "/assets/inventory"

}

],

// Lists (Bottom Section)

"lists": [

{

"id": "upcoming_deadlines",

"title": "Upcoming Deadlines (Next 7 Days)",

"type": "task_list",

"items": [

{

"id": "TK89",

"title": "SALEKITS",

"priority": "high",

"dueDate": "Oct 10",

"assignee": {

"name": "You",

"initials": "L",

"avatarUrl": null

},

"clickThroughUrl": "/tasks/TK89"

},

{

"id": "TK92",

"title": "WEBSITE PHASE 1 RUN",

"priority": "medium",

"dueDate": "Oct 12",

"assignee": {

"name": "Luna",

"initials": "L",

"avatarUrl": "https://..."

},

"clickThroughUrl": "/tasks/TK92"

},

{

"id": "TK95",

"title": "ECOM GUIDELINE",

"priority": "medium",

"dueDate": "Oct 15",

"assignee": {

"name": "Wendy",

"initials": "W",

"avatarUrl": "https://..."

},

"clickThroughUrl": "/tasks/TK95"

}

],

"maxItems": 10,

"clickThroughUrl": "/tasks?filter=due_next_7_days"

},

{

"id": "recent_borrow_requests",

"title": "Recent Borrow Requests",

"type": "borrow_list",

"items": [

{

"id": "req_abc",

"requesterName": "Bach Bao",

"assetName": "Lens Canon 24-70mm",

"dueDate": "Oct 12",

"status": "pending",

"actions": [

{

"type": "approve",

"label": "Approve",

"variant": "success",

"onClick": "/api/v1/borrow-requests/req_abc/approve"

},

{

"type": "reject",

"label": "Reject",

"variant": "outline_danger",

"onClick": "/api/v1/borrow-requests/req_abc/reject"

}

]

},

{

"id": "req_xyz",

"requesterName": "Tran Bach",

"assetName": "Canon 5D Mark 4",

"dueDate": "Oct 1",

"status": "approved",

"actions": [

{

"type": "view",

"label": "Approved",

"variant": "ghost_success"

}

]

}

],

"maxItems": 5,

"clickThroughUrl": "/assets/borrow-requests"

}

],

"lastUpdated": "2026-10-02T10:30:00Z"

}

### 4.3 Tasks API

// GET /api/v1/tasks

// "All Tasks" screen - Table View

Query: {

"page": 1,

"limit": 50,

"sortBy": "due_date",  // or title, priority, status

"sortOrder": "asc",

"filterBy": {

"departmentId?: string,

"assigneeId?: number,

"status?: string[],

"priority?: string[],

"projectId?: string,

"dateRange?: { start: string, end: string }

},

"search?: string  // Search in title/description

}

Response: {

"data": [

{

"id": "task_001",

"taskRef": "TK01",

"title": "Update bộ hình sản phẩm",

"subtitle": "Launching Website",  // Project name

"department": {

"id": "dept_ecommerce",

"name": "ECOMMERCE"

},

"assignee": {

"id": 123,

"name": "LOUIS",

"initials": "L",

"avatarUrl": null

},

"priority": "high",  // low, medium, high

"dueDate": "2026-07-03",

"status": "complete",  // pending, complete, in_progress, etc.

"attachmentsCount": 1,

"commentsCount": 4,

"clickThroughUrl": "/tasks/TK01"

},

// ... more tasks

],

"meta": {

"totalCount": 142,

"currentPage": 1,

"totalPages": 3,

"hasMore": true

}

}

// POST /api/v1/tasks

// Create new task

Body: {

"title": string,

"description?: string,

"departmentId": string,

"assigneeId?: number,

"priority?: string,  // default: "medium"

"status?: string,  // default: "todo"

"dueDate?: string,  // ISO date

"startDate?: string,

"projectId?: string,

"columnId?: string  // For kanban board

}

// PATCH /api/v1/tasks/:id

// Partial update (inline edit)

Body: {

"title?: string,

"status?: string,

"priority?: string,

"dueDate?: string,

"assigneeId?: number,

"columnId?: string  // Kanban drag-drop changes this

}

// POST /api/v1/tasks/:id/move

// For kanban drag-drop reordering

Body: {

"newColumnId": string,

"newPosition": number,

"oldColumnId": string,

"oldPosition": number

}

// GET /api/v1/tasks/:id

// Task detail page

Response: {

"id": "TK01",

"title": "Update bộ hình sản phẩm",

"description": "<p>Rich text content...</p>",

"project": { "id": "proj_xxx", "name": "Launching Website" },

"department": { "id": "dept_ecom", "name": "ECOMMERCE" },

"assignee": { ... },

"priority": "high",

"status": "complete",

"dates": {

"created": "2026-06-15T00:00:00Z",

"updated": "2026-07-03T10:00:00Z",

"completed": "2026-07-03T14:30:00Z",

"dueDate": "2026-07-03",

"startDate": "2026-06-15"

},

"attachments": [

{ "id": "att_1", "name": "file.pdf", "url": "...", "uploadedAt": "..." }

],

"comments": [

{

"id": "comment_1",

"author": { "name": "Luna", "initials": "L" },

"body": "Đã hoàn thành!",

"createdAt": "2026-07-03T14:00:00Z"

}

],

"activityLog": [

{

"action": "status_changed",

"by": { "name": "Louis" },

"from": "in_progress",

"to": "complete",

"timestamp": "2026-07-03T14:30:00Z"

}

]

}

### 4.4 Kanban Board API

// GET /api/v1/kanban/board

// Matches "Kanban Board" screen

Query: {

"projectId?: string,

"departmentId?: string

}

Response: {

"columns": [

{

"id": "col_yet_to_start",

"name": "Yet to Start",

"count": 19,

"color": "gray",

"tasks": [

{

"id": "TK75",

"title": "Thiết kế bộ landing page cố định",

"projectTag": "ECOM BRAND REDESIGN (HÌNH CÔ ĐÌNH)",

"description": "9 BANNER: - Tổng thể K COFFEE - Slide 5...",

"assignee": { "name": "Luna", "initials": "L" },

"attachmentsCount": 9,

"commentsCount": 0,

"position": 0,

"dragHandleDataTransferId": "task_TK75"

},

// ... 18 more tasks

]

},

{

"id": "col_in_progress",

"name": "In Progress",

"count": 30,

"color": "blue",

"tasks": [

{

"id": "TK81",

"title": "Thiết kế thiệp + màn hình sinh nhật t9",

"projectTag": "sinh nhật t9",

"assignee": { "name": "Luna", "initials": "L" },

"attachmentsCount": 2,

"commentsCount": 3,

"position": 0

},

// ... 29 more tasks

]

},

{

"id": "col_feedback",

"name": "Feedback",

"count": 1,

"color": "orange",

"tasks": [...]

},

{

"id": "col_completed",

"name": "Completed",

"count": 57,

"color": "green",

"tasks": [...]

}

],

"metadata": {

"totalTasks": 107,

"lastUpdated": "2026-10-02T10:30:00Z"

}

}

// POST /api/v1/kanban/reorder

// Called during drag-drop

Body: {

"taskId": "TK75",

"newColumnId": "col_in_progress",

"newPosition": 0,

"oldColumnId": "col_yet_to_start",

"oldPosition": 0

}

Response: {

"success": true,

"task": { "id": "TK75", "columnId": "col_in_progress", "position": 0 }

}

### 4.5 Assets API

// GET /api/v1/assets/inventory

// Matches "Asset Inventory" screen

Query: {

"search?: string,  // Search by code or name

"category?: string,

"condition?: string,

"location?: string,

"status?: string,  // available, borrowed, maintenance

"page?: number,

"limit?: number

}

Response: {

"data": [

{

"id": "asset_001",

"assetCode": "ECOMTANNHIET02",

"name": "Đề tản nhiệt laptop onitek N99",

"category": "Laptop",

"categoryIcon": "💻",

"condition": "Tốt 100%",

"location": "Kho Công Ty",

"status": "borrowed",

"statusBadgeColor": "yellow",  // borrowed=yellow, available=green, maintenance=red

"clickThroughUrl": "/assets/asset_001",

"actions": [

{ "label": "View Details", "icon": "eye" },

{ "label": "Edit", "icon": "pencil" },

{ "label": "Delete", "icon": "trash" }

]

},

{

"id": "asset_002",

"assetCode": "LENCANON01",

"name": "Lens Canon 24-70mm Ultrasonic",

"category": "Lens",

"categoryIcon": "📷",

"condition": "N/A",

"location": "Kho Công Ty",

"status": "borrowed",

"clickThroughUrl": "/assets/asset_002"

},

{

"id": "asset_006",

"assetCode": "MAYANHSONY01",

"name": "Máy chụp ảnh Sony Alpha A7 Mark III",

"category": "Equipment",

"categoryIcon": "📸",

"condition": "Tốt 100%",

"location": "Kho Công Ty",

"status": "available",

"clickThroughUrl": "/assets/asset_006"

}

],

"meta": {

"totalCount": 23,

"currentPage": 1,

"filters": {

"categories": ["Laptop", "Camera", "Lens", "Equipment"],

"conditions": ["Tốt 100%", "N/A", "Needs Repair"],

"locations": ["Kho Công Ty"],

"statuses": ["available", "borrowed", "maintenance"]

}

}

}

// POST /api/v1/assets

// "Add Asset" button

Body: {

"assetCode": string,

"name": string,

"categoryId": string,

"condition?: string,

"location?: string,

"description?: string,

"purchaseDate?: string,

"purchasePrice?: number,

"serialNumber?: string,

"imageUrl?: string

}

// GET /api/v1/assets/:id

// Asset detail page

Response: {

"id": "asset_001",

"assetCode": "ECOMTANNHIET02",

"name": "Đề tản nhiệt laptop onitek N99",

"category": { "id": "cat_laptop", "name": "Laptop", "icon": "💻" },

"condition": "Tốt 100%",

"location": "Kho Công Ty",

"status": "borrowed",

"currentBorrower": {

"name": "Luna",

"department": "ECOMMERCE",

"borrowedAt": "2026-09-15",

"dueDate": "2026-10-15"

},

"details": {

"purchaseDate": "2025-01-15",

"purchasePrice": "₫5,000,000",

"serialNumber": "SN123456",

"description": "..."

},

"borrowHistory": [

{

"borrower": "Luna",

"borrowedAt": "2026-09-15",

"returnedAt": null,

"purpose": "Chụp ảnh sản phẩm"

}

]

}

### 4.6 Borrow Requests API

// GET /api/v1/borrow-requests

// Matches "Borrow Requests" screen

Query: {

"status?: string,  // pending, approved, rejected

"departmentId?: string,

"assetId?: string,

"requesterId?: number,

"sortBy?: string,

"sortOrder?: string

}

Response: {

"data": [

{

"id": "req_abc",

"asset": {

"code": null,  // No code shown in borrow list

"name": "Lens Canon 24-70mm Ultrasonic",

"icon": "T"  // First letter of asset name

},

"requester": {

"name": "Trần Bạch Tố",

"department": "Marketing",

"departmentColor": "blue"

},

"purpose": "Chụp ngoại cảnh set quà 20.10",

"dates": {

"requested": "2026-10-01 16:11:33",

"borrowDate": "2026-10-01",

"dueDate": "2026-10-01"

},

"status": "pending",

"actions": [

{

"type": "approve",

"label": "Approve",

"variant": "success",

"icon": "check",

"endpoint": "/api/v1/borrow-requests/req_abc/approve"

},

{

"type": "reject",

"label": "Reject",

"variant": "danger_outline",

"icon": "x",

"endpoint": "/api/v1/borrow-requests/req_abc/reject"

}

]

},

{

"id": "req_xyz",

"asset": {

"name": "Máy ảnh KTS Canon 5D Mark 4",

"icon": "T"

},

"requester": {

"name": "Trần Bạch Tố",

"department": "Marketing"

},

"purpose": "Chụp ngoại cảnh set quà 20.10",

"dates": {

"borrowDate": "2026-10-01",

"dueDate": "2026-10-01"

},

"status": "pending",

"actions": [...]

}

],

"meta": {

"totalCount": 6,

"pendingCount": 6,

"approvedCount": 1,

"filters": {

"statuses": ["All Status", "Pending", "Approved", "Rejected"],

"departments": ["All Departments", "Marketing", "Des"]

}

}

}

// POST /api/v1/borrow-requests/:id/approve

// Approve borrow request

Body: {

"notes?: string  // Optional admin notes

}

Response: {

"success": true,

"request": {

"id": "req_abc",

"approvalStatus": "approved",

"approvedAt": "2026-10-02T10:30:00Z",

"notificationSent": true  // Requester notified

}

}

// POST /api/v1/borrow-requests/:id/reject

// Reject borrow request

Body: {

"reason": string  // Required - why rejected

}

Response: {

"success": true,

"request": {

"id": "req_abc",

"approvalStatus": "rejected"

}

}

// POST /api/v1/borrow-requests

// User submits new borrow request

Body: {

"assetId": string,

"borrowDate": string,  // ISO date

"dueDate": string,  // ISO date, must be >= borrowDate

"purpose": string,

"notes?: string

}

// POST /api/v1/borrow-requests/:id/return

// User confirms asset return

Body: {

"returnCondition": string,  // "Tốt 100%", "Xước nhẹ"

"actualReturnDate?: string,  // Default: now

"notes?: string

}

### 4.7 Notifications API

// GET /api/v1/notifications

Query: {

"limit?: number,

"unreadOnly?: boolean

}

Response: {

"data": [

{

"id": "notif_1",

"type": "task_assigned",

"message": "You have been assigned to task TK89: SALEKITS",

"entityType": "task",

"entityId": "task_89",

"createdAt": "2026-10-02T09:00:00Z",

"isRead": false,

"clickThroughUrl": "/tasks/TK89"

},

{

"id": "notif_2",

"type": "borrow_approved",

"message": "Your borrow request for Lens Canon 24-70mm has been approved",

"entityType": "borrow_request",

"entityId": "req_abc",

"createdAt": "2026-10-02T08:30:00Z",

"isRead": false,

"clickThroughUrl": "/assets/borrow-requests"

},

{

"id": "notif_3",

"type": "overdue",

"message": "Task TK89 is overdue by 2 days",

"entityType": "task",

"entityId": "task_89",

"createdAt": "2026-10-02T00:00:00Z",

"isRead": false,

"clickThroughUrl": "/tasks/TK89"

}

],

"meta": {

"unreadCount": 3,

"totalCount": 15

}

}

// PUT /api/v1/notifications/:id/read

// Mark as read

Response: { "success": true }

// PUT /api/v1/notifications/read-all

// Mark all as read

Response: { "success": true, "markedCount": 3 }

## 5. BACKEND SERVICES IMPLEMENTATION GUIDE

### 5.1 Task Service (Core Logic)

// /server/services/taskService.ts

interface TaskFilters {

departmentId?: string;

assigneeId?: number;

status?: string[];

priority?: string[];

projectId?: string;

dateRange?: { start: string; end: string };

search?: string;

}

async function getTasks(

workspaceId: string,

userId: number,

filters: TaskFilters,

pagination: { page: number; limit: number },

sorting: { sortBy: string; sortOrder: 'asc' | 'desc' }

): Promise<TaskQueryResult> {

// Build query with permission checks

const baseQuery = db.tasks

.where('workspace_id', workspaceId)

.leftJoin('projects', 'tasks.project_id', 'projects.id')

.leftJoin('departments', 'tasks.department_id', 'departments.id')

.leftJoin('users', 'tasks.assignee_id', 'users.id');

// Apply filters

if (filters.departmentId) {

baseQuery.andWhere('tasks.department_id', filters.departmentId);

}

if (filters.status && filters.status.length > 0) {

baseQuery.andIn('tasks.status', filters.status);

}

if (filters.assigneeId === userId) {

// User sees their own tasks + team tasks based on role

if (userRole !== 'admin') {

baseQuery.andWhere('tasks.assignee_id', userId);

}

}

// Search

if (filters.search) {

baseQuery.andWhere((q) =>

q.whereRaw('tasks.title ILIKE ?', [`%${filters.search}%`])

.orWhereRaw('tasks.description ILIKE ?', [`%${filters.search}%`])

);

}

// Sorting

const orderDirection = sorting.sortOrder.toUpperCase();

baseQuery.orderBy(sorting.sortBy, orderDirection);

// Pagination

const offset = (pagination.page - 1) * pagination.limit;

const tasks = await baseQuery

.limit(pagination.limit)

.offset(offset);

const total = await baseQuery.count('* as count').first();

return {

data: tasks,

meta: {

totalCount: parseInt(total.count),

currentPage: pagination.page,

totalPages: Math.ceil(parseInt(total.count) / pagination.limit),

hasMore: tasks.length === pagination.limit

}

};

}

async function createTask(workspaceId: string, userId: number, data: CreateTaskDto): Promise<Task> {

// Validate permissions

await checkPermission(workspaceId, userId, 'CREATE_TASK');

// Generate task_ref if not provided (TK01, TK02...)

const latestTask = await db.tasks

.where('workspace_id', workspaceId)

.orderBy('created_at', 'desc')

.first();

const nextNum = latestTask

? parseInt(latestTask.task_ref.replace('TK', '')) + 1

: 1;

const taskRef = `TK${nextNum.toString().padStart(2, '0')}`;

// Insert

const [task] = await db.tasks.insert({

workspace_id: workspaceId,

task_ref: taskRef,

title: data.title,

description: data.description,

department_id: data.departmentId,

assignee_id: data.assigneeId,

priority: data.priority || 'medium',

status: data.status || 'todo',

due_date: data.dueDate,

start_date: data.startDate,

project_id: data.projectId,

column_id: data.columnId,

created_by: userId

}).returning('*');

// Log activity

await db.activityLog.insert({

workspace_id: workspaceId,

user_id: userId,

action: 'task_created',

entity_type: 'task',

entity_id: task.id,

new_value: { title: task.title, status: task.status }

});

// Notify assignee if assigned

if (data.assigneeId && data.assigneeId !== userId) {

await notificationService.notify(data.assigneeId, {

type: 'task_assigned',

message: `You have been assigned to task ${taskRef}: ${task.title}`,

entityType: 'task',

entityId: task.id

});

}

return task;

}

async function updateTaskStatus(taskId: string, newStatus: string, userId: number): Promise<Task> {

// Get current task

const task = await db.tasks.findById(taskId);

if (!task) throw new NotFoundError('Task not found');

// Check permissions

await checkPermission(task.workspace_id, userId, 'UPDATE_TASK');

// Update

const [updated] = await db.tasks

.update({

status: newStatus,

updated_at: NOW(),

...(newStatus === 'done' ? { completed_at: NOW() } : {})

})

.where('id', taskId)

.returning('*');

// Log

await db.activityLog.insert({

workspace_id: task.workspace_id,

user_id: userId,

action: 'status_changed',

entity_type: 'task',

entity_id: taskId,

old_value: { status: task.status },

new_value: { status: newStatus }

});

return updated;

}

async function moveTaskInKanban(taskId: string, newColumnId: string, newPosition: number, userId: number): Promise<Task> {

const task = await db.tasks.findById(taskId);

if (!task) throw new NotFoundError('Task not found');

// Get column to determine new status

const column = await db.columns.findById(newColumnId);

const newStatus = mapColumnToStatus(column.name);  // "In Progress" → "in_progress"

// Update

const [updated] = await db.tasks

.update({

column_id: newColumnId,

position: newPosition,

status: newStatus,

...(newStatus === 'done' ? { completed_at: NOW() } : {}),

updated_at: NOW()

})

.where('id', taskId)

.returning('*');

// Log

await db.activityLog.insert({

workspace_id: task.workspace_id,

user_id: userId,

action: 'task_moved',

entity_type: 'task',

entity_id: taskId,

old_value: { columnId: task.column_id, status: task.status },

new_value: { columnId: newColumnId, status: newStatus, position: newPosition }

});

return updated;

}

### 5.2 Asset Service

// /server/services/assetService.ts

async function getAssets(

workspaceId: string,

filters: AssetFilters

): Promise<AssetQueryResult> {

let query = db.assets

.where('workspace_id', workspaceId)

.leftJoin('asset_categories', 'assets.category_id', 'asset_categories.id');

// Filters

if (filters.search) {

query.andWhere((q) =>

q.whereRaw('assets.asset_code ILIKE ?', [`%${filters.search}%`])

.orWhereRaw('assets.name ILIKE ?', [`%${filters.search}%`])

);

}

if (filters.status) {

query.andWhere('assets.status', filters.status);

}

if (filters.categoryId) {

query.andWhere('assets.category_id', filters.categoryId);

}

const assets = await query.select([

'assets.*',

'asset_categories.name as category_name'

]);

return {

data: assets,

meta: { totalCount: assets.length }

};

}

async function createAsset(workspaceId: string, userId: number, data: CreateAssetDto): Promise<Asset> {

await checkPermission(workspaceId, userId, 'MANAGE_ASSETS');

// Validate asset code uniqueness

const existing = await db.assets.findOne({ asset_code: data.assetCode });

if (existing) {

throw new ValidationError('Asset code already exists');

}

const [asset] = await db.assets.insert({

workspace_id: workspaceId,

asset_code: data.assetCode,

name: data.name,

category_id: data.categoryId,

condition: data.condition,

location: data.location,

status: 'available',

is_available: true,

description: data.description,

purchase_date: data.purchaseDate,

purchase_price: data.purchasePrice,

serial_number: data.serialNumber,

image_url: data.imageUrl,

added_by: userId

}).returning('*');

await db.activityLog.insert({

workspace_id: workspaceId,

user_id: userId,

action: 'asset_created',

entity_type: 'asset',

entity_id: asset.id,

new_value: { name: asset.name, code: asset.asset_code }

});

return asset;

}

async function approveBorrowRequest(requestId: string, approverId: number, notes?: string): Promise<BorrowRequest> {

const request = await db.borrowRequests.findById(requestId);

if (!request) throw new NotFoundError('Borrow request not found');

// Check if asset is available

const asset = await db.assets.findById(request.asset_id);

if (!asset.is_available) {

throw new ValidationError('Asset is not available for borrowing');

}

// Check for overlapping borrow dates

const conflicting = await db.borrowRequests.findOne({

asset_id: request.asset_id,

approval_status: 'approved',

borrow_date: { lte: request.due_date },

due_date: { gte: request.borrow_date },

returned_at: null

});

if (conflicting) {

throw new ValidationError('Asset is already borrowed during these dates');

}

// Approve

const [updated] = await db.borrowRequests

.update({

approval_status: 'approved',

approved_by: approverId,

approved_at: NOW()

})

.where('id', requestId)

.returning('*');

// Mark asset as borrowed

await db.assets.update({

status: 'borrowed',

is_available: false

}).where('id', request.asset_id);

// Notify requester

await notificationService.notify(request.requester_id, {

type: 'borrow_approved',

message: `Your borrow request for ${asset.name} has been approved`,

entityType: 'borrow_request',

entityId: requestId

});

return updated;

}

async function rejectBorrowRequest(requestId: string, rejecterId: number, reason: string): Promise<BorrowRequest> {

const [updated] = await db.borrowRequests

.update({

approval_status: 'rejected',

approved_by: rejecterId,

approved_at: NOW()

})

.where('id', requestId)

.returning('*');

// Notify requester

await notificationService.notify(updated.requester_id, {

type: 'borrow_rejected',

message: `Your borrow request was rejected: ${reason}`,

entityType: 'borrow_request',

entityId: requestId

});

return updated;

}

### 5.3 Dashboard Aggregation Service

// /server/services/dashboardService.ts

async function getDashboardData(workspaceId: string, userId: number, timeRange: string): Promise<DashboardData> {

const user = await db.users.findById(userId);

// KPIs

const myTasksCount = await db.tasks.count({

workspace_id: workspaceId,

assignee_id: userId,

status: { neq: 'done' }

});

const dueSoonCount = await db.tasks.count({

workspace_id: workspaceId,

due_date: { gte: today, lte: nextWeek },

status: { neq: 'done' }

});

const borrowedCount = await db.borrowRequests.count({

workspace_id: workspaceId,

requester_id: userId,

returned_at: null,

approval_status: 'approved'

});

const overdueCount = await db.tasks.count({

workspace_id: workspaceId,

due_date: { lt: today },

status: { neq: 'done' }

});

// Task Status Chart (weekly)

const taskStatusData = await db.raw(`

SELECT

EXTRACT(WEEK FROM created_at) as week,

COUNT(*) FILTER (WHERE status = 'done' OR completed_at IS NOT NULL) as done_count,

COUNT(*) FILTER (WHERE status != 'done') as remaining_count

FROM tasks

WHERE workspace_id = $1 AND created_at >= (NOW() - INTERVAL '30 days')

GROUP BY week

ORDER BY week

`, [workspaceId]);

// Asset Utilization

const assetStats = await db.raw(`

SELECT

COUNT(*) FILTER (WHERE status = 'borrowed') as borrowed,

COUNT(*) FILTER (WHERE status = 'available') as available,

COUNT(*) FILTER (WHERE status = 'maintenance') as maintenance,

COUNT(*) as total

FROM assets

WHERE workspace_id = $1

`, [workspaceId]);

// Upcoming Deadlines

const upcomingDeadlines = await db.tasks

.where('workspace_id', workspaceId)

.andWhere('due_date', '>=', today)

.andWhere('due_date', '<=', nextWeek)

.andWhere('status', '!=', 'done')

.orderBy('due_date', 'asc')

.limit(10)

.leftJoin('users', 'tasks.assignee_id', 'users.id')

.select([

'tasks.*',

'users.name as assignee_name',

'users.initials as assignee_initials'

]);

// Recent Borrow Requests (pending)

const recentBorrowRequests = await db.borrowRequests

.where('workspace_id', workspaceId)

.andWhere('approval_status', 'pending')

.orderBy('requested_at', 'desc')

.limit(5)

.leftJoin('assets', 'borrow_requests.asset_id', 'assets.id')

.leftJoin('users', 'borrow_requests.requester_id', 'users.id')

.leftJoin('departments', 'borrow_requests.department_id', 'departments.id')

.select([

'borrow_requests.*',

'assets.name as asset_name',

'users.name as requester_name',

'departments.name as department_name'

]);

return {

welcomeMessage: `Welcome, ${user.name} 👋`,

kpis: [

{ id: 'my_tasks', title: 'My Tasks', value: myTasksCount, delta: '+5%', direction: 'up', color: 'primary' },

{ id: 'due_soon', title: 'Due Soon', value: dueSoonCount, delta: '-2%', direction: 'down', color: 'warning' },

{ id: 'borrowed', title: 'Borrowed', value: borrowedCount, delta: '+1%', direction: 'up', color: 'info' },

{ id: 'overdue', title: 'Overdue', value: overdueCount, color: 'danger', badge: 'Action Required' }

],

charts: [

{

id: 'task_status_this_month',

title: 'Task Status This Month',

type: 'line_chart',

data: {

weeks: taskStatusData.map(r => `Week ${r.week}`),

series: [

{ name: 'Created', color: '#1e3a8a', values: taskStatusData.map(r => r.remaining_count) },

{ name: 'Done', color: '#14b8a6', values: taskStatusData.map(r => r.done_count) }

]

}

},

{

id: 'asset_utilization',

title: 'Asset Utilization',

type: 'donut_chart',

data: {

segments: [

{ label: 'Borrowed', value: Math.round((assetStats[0].borrowed / assetStats[0].total) * 100), color: '#1e3a8a' },

{ label: 'Available', value: Math.round((assetStats[0].available / assetStats[0].total) * 100), color: '#14b8a6' },

{ label: 'Maintenance', value: Math.round((assetStats[0].maintenance / assetStats[0].total) * 100), color: '#ef4444' }

]

}

}

],

lists: {

upcomingDeadlines: upcomingDeadlines.map(t => ({

id: t.task_ref,

title: t.title,

priority: t.priority,

dueDate: formatDate(t.due_date),

assignee: { name: t.assignee_name || 'Unassigned', initials: t.assignee_initials }

})),

recentBorrowRequests: recentBorrowRequests.map(r => ({

id: r.id,

requesterName: r.requester_name,

assetName: r.asset_name,

dueDate: formatDate(r.due_date),

status: r.approval_status

}))

}

};

}

## 6. FRONTEND INTEGRATION CHECKLIST

### 6.1 Component Data Binding

// /components/Home/DashboardKPIs.tsx

interface KPIProps {

title: string;

value: number | string;

delta?: string;

direction?: 'up' | 'down' | 'flat';

color: 'primary' | 'success' | 'warning' | 'danger' | 'info';

icon: string;

badge?: string;

onClick?: () => void;

}

// Usage:

<DashboardKPIs

kpis={[

{

title: 'My Tasks',

value: dashboard.kpis.my_tasks.value,

delta: dashboard.kpis.my_tasks.delta,

direction: dashboard.kpis.my_tasks.direction,

color: 'primary',

icon: 'chart_line_up',

onClick: () => router.push('/my-tasks')

},

// ... other KPIS

]}

/>

// /components/Charts/TaskStatusLineChart.tsx

import { LineChart } from '@/components/ui/charts';

<TaskStatusLineChart

data={dashboard.charts[0].data}

xAxisLabel="Week"

yAxisLabel="Tasks"

onChartClick={(week) => router.push(`/reports?week=${week}`)}

/>

// /components/Tasks/TaskListWidget.tsx

<TaskListWidget

tasks={dashboard.lists.upcomingDeadlines}

title="Upcoming Deadlines (Next 7 Days)"

onViewAll={() => router.push('/tasks?filter=due_next_7_days')}

/>

### 6.2 State Management Setup

// /stores/dashboardStore.ts

import create from 'zustand';

interface DashboardState {

data: DashboardData | null;

isLoading: boolean;

error: string | null;

lastUpdated: Date | null;

fetchData: (workspaceId: string) => Promise<void>;

refresh: () => void;

}

export const useDashboardStore = create<DashboardState>((set, get) => ({

data: null,

isLoading: false,

error: null,

lastUpdated: null,

fetchData: async (workspaceId: string) => {

set({ isLoading: true, error: null });

try {

const res = await api.get(`/workspaces/${workspaceId}/dashboard`);

set({ data: res.data, isLoading: false, lastUpdated: new Date() });

} catch (err) {

set({ error: err.message, isLoading: false });

}

},

refresh: () => {

const { fetchData } = get();

fetchData(get().currentWorkspaceId);

}

}));

// /components/Home/index.tsx

export default function Home() {

const { data, isLoading, error, refresh } = useDashboardStore();

useEffect(() => {

refresh();

// Auto-refresh every 60s

const interval = setInterval(refresh, 60000);

return () => clearInterval(interval);

}, []);

if (isLoading) return <DashboardSkeleton />;

if (error) return <ErrorState message={error} />;

return <DashboardContent data={data} onRefresh={refresh} />;

}

## 7. ENVIRONMENT VARIABLES (.env)

# Application

NODE_ENV=production

PORT=3000

NEXT_PUBLIC_APP_URL=https://taskflow.kcoffee.com

# Database

DATABASE_URL=postgresql://user:password@prod-db:5432/taskflow_prod

DATABASE_POOL_SIZE=20

# Auth

NEXTAUTH_URL=https://taskflow.kcoffee.com

NEXTAUTH_SECRET=<generate-with-openssl>

GOOGLE_CLIENT_ID=<google-oauth-client-id>

GOOGLE_CLIENT_SECRET=<google-oauth-client-secret>

# Storage (for asset images)

AWS_ACCESS_KEY_ID=<aws-key>

AWS_SECRET_ACCESS_KEY=<aws-secret>

AWS_REGION=ap-southeast-1

AWS_S3_BUCKET=kcoffee-taskflow-assets

# Email (for notifications)

SMTP_HOST=smtp.gmail.com

SMTP_PORT=587

SMTP_USER=noreply@kcoffee.com

SMTP_PASS=<app-password>

EMAIL_FROM=noreply@kcoffee.com

# Realtime (Supabase)

SUPABASE_URL=https://xyz.supabase.co

SUPABASE_ANON_KEY=anon_key

SUPABASE_SERVICE_ROLE_KEY=service_role_key

# Logging

SENTRY_DSN=https://xxx@sentry.io/xxx

LOG_LEVEL=info

# Feature Flags

ENABLE_AI_SUMMARY=false

ENABLE_WEBHOOKS=true

MAX_TASK_ATTACHMENTS=10

MAX_ATTACHMENT_SIZE_MB=10

## 8. TESTING PLAN

### 8.1 Critical Paths (Must Test)

// __tests__/taskFlow.spec.ts - Playwright E2E

test.describe('Task Management Flow', () => {

test('create task → assign → update status → complete', async ({ page }) => {

await page.goto('/k-coffee/tasks/all');

// Create task

await page.click('[data-testid=new-task-btn]');

await page.fill('[data-testid=input-title]', 'Test Task');

await page.selectOption('[data-testid=select-priority]', 'high');

await page.fill('[data-testid=datepicker-due]', '2026-10-15');

await page.click('[data-testid=submit-btn]');

// Verify task appears

await expect(page.locator('text=Test Task')).toBeVisible();

// Update status via kanban

await page.click('[nav=kanban-board]');

await page.dragAndDrop(

'[data-testid=task-card="TK99"]',

'[data-testid=kanban-column="in-progress"]'

);

// Verify status changed

await expect(page.locator('[data-testid=status-badge="in_progress"]')).toBeVisible();

});

test('borrow request flow: submit → approve → return', async ({ page }) => {

// Submit borrow request

await page.goto('/k-coffee/assets/borrow-requests');

await page.click('[data-testid=add-borrow-btn]');

await page.selectOption('[data-testid=select-asset]', 'Lens Canon 24-70mm');

await page.fill('[data-testid=date-borrow]', '2026-10-05');

await page.fill('[data-testid=date-return]', '2026-10-10');

await page.fill('[data-testid=input-purpose]', 'Chụp ảnh sản phẩm');

await page.click('[data-testid=submit-btn]');

// Admin approves

await page.goto('/k-coffee/admin');

await page.click('[nav=borrow-requests]');

await page.click('[data-testid=approve-btn="req_abc"]');

// Verify asset status changed

const asset = await db.assets.findOne({ code: 'LENCANON01' });

expect(asset.status).toBe('borrowed');

// User returns

await page.click('[data-testid=return-btn="req_abc"]');

await page.fill('[data-testid=input-return-condition]', 'Tốt 100%');

await page.click('[data-testid=confirm-return]');

// Verify asset available again

const updatedAsset = await db.assets.findOne({ code: 'LENCANON01' });

expect(updatedAsset.is_available).toBe(true);

});

});

### 8.2 Load Testing Scenarios

| Scenario | Concurrent Users | Expected Behavior |
| --- | --- | --- |
| Morning standup sync | 50 | All real-time updates < 1s |
| Sprint planning meeting | 30 | Kanban drag-drop works smoothly |
| End-of-month report export | 10 | Queue jobs, email notification after 5s |
| Bulk task import (500 tasks) | 5 | Background job, progress indicator |

## 9. DEPLOYMENT CHECKLIST

### Pre-Launch

□ Database migrations executed on production

□ Seed data loaded (demo workspace with 10 tasks, 5 assets)

□ Environment variables configured in production

□ SSL certificates installed and valid

□ Domain DNS pointed to production server

□ Rate limiting enabled (100 req/min per user)

□ CORS whitelist configured

□ CSRF protection enabled

□ Row-level security tested (user A cannot see user B's data)

□ Load tested with 100 concurrent users

□ Backup schedule configured (daily, 30-day retention)

□ Error monitoring (Sentry) alerts configured

□ Performance baseline measured (Lighthouse ≥ 90)

□ Favicon + PWA manifest added

□ Mobile responsive verified (iPhone SE → 4K desktop)

### Post-Launch Week 1

□ Monitor error rate daily (< 1% target)

□ Monitor API latency (P95 < 500ms target)

□ Daily check-in with pilot users (10 users)

□ Collect feedback via in-app survey

□ Fix critical bugs within 24h SLA

□ Document issues encountered + solutions

□ Optimize slow queries identified

□ Adjust auto-scaling rules if needed

## 10. SUPPORT DOCUMENTATION REQUIRED

| Document | Audience | Deadline |
| --- | --- | --- |
| Quick Start Guide | New users | Week 1 |
| Task Management Tutorial | PMs, Team Members | Week 2 |
| Asset Borrowing Guide | All users | Week 2 |
| Admin Handbook | Workspace admins | Week 3 |
| API Reference | Developers | Week 4 |
| Troubleshooting FAQ | Support team | Week 4 |

## 11. SUCCESS METRICS

| KPI | Baseline | Target (Month 3) | Measurement |
| --- | --- | --- | --- |
| Daily Active Users | 0 | ≥ 70% of workspace members | Mixpanel/GA4 |
| Task Completion Rate | 0% | ≥ 75% weekly | Task status transitions |
| Average Task Cycle Time | N/A | < 5 days | Created → Completed timestamps |
| Borrow Request Turnaround | N/A | < 4 hours avg | Request → Approval time |
| Asset Double Booking Incidents | N/A | 0 | Conflict detection logs |
| Support Tickets | 0 | < 5/month |  |