# PROJECT BRIEF: Unified Task & Asset Management Dashboard

Document Version: 3.0 (Final)
Created: 02 Oct 2026
Status: Ready for Development
Owner: Product Team
Previous Versions: v1.0 (Analytics), v2.0 (PM Dashboard)

## 1. Executive Summary

| Item | Details |
| --- | --- |
| Project Name | Unified Task & Asset Management Dashboard |
| Current State | 2 Google Sheets → 1 Integrated Dashboard (Task + Asset) |
| Core Goal | Quản lý task workflow + quản lý thiết bị/asset trong cùng 1 workspace |
| Target Timeline | 10-12 weeks (phased delivery) |
| Primary Users | PM, Team Leads, Designers, Marketing, Equipment Admin |
| Migration Source | Google Sheet "Manage Task" + Google Sheet "Manage Asset" |

## 2. Business Context: From Spreadsheet → Database

### 2.1 Current Manual Process (Google Sheets)

#### Task Sheet Fields (Ảnh 1)

| Column | Type | Current Usage |
| --- | --- | --- |
| ID | String (TK75, TK81...) | Auto-generated task reference |
| Phòng ban | Dropdown | Department filtering (PS COFFEE, MARKETING, ECOMMERCE...) |
| Nền tảng | Multi-select | Channel tagging (SYSTEM, Zalo, Events, Facebook...) |
| Dự án | Text | Campaign/Project grouping (CHỦ KÝ MAIL, SK PHỤC SINH 25TH...) |
| Tên công việc | Text | Task title |
| Mức ưu tiên | Dropdown | Priority (Low, Medium, High, Urgent) |
| Nội dung | Text | Brief/Description |
| Sản phẩm cần giao | Text | Deliverable description |
| Người phụ trách | Dropdown | PIC assignment (LOUIS, LUNA, WENDY...) |
| Ngày bắt đầu | Date | Start date |
| Ngày kết thúc | Date | Deadline |
| Ngày đăng bài | Date | Air date (content publishing) |
| Trạng thái | Dropdown | Status (On going, Feedback, Done...) |
| Ghi chú | Text | Notes/comments |

#### Asset Sheet Fields (Ảnh 2)

| Column | Type | Current Usage |
| --- | --- | --- |
| Thời gian | Timestamp | Borrow request time |
| Người đăng ký | Text | Requester name |
| Phòng ban | Dropdown | Department |
| Ngày mượn | Date | Borrow start date |
| Hạn trả | Date | Return due date |
| Mã Thiết bị | Text | Asset ID code |
| Tên Thiết bị / Model | Text | Equipment name |
| Tình trạng | Dropdown | Condition (Nguyên 100%, etc.) |
| Mục đích | Text | Purpose of use |
| Trạng thái sau xử lý | Dropdown | Processing status (Đang mượn, Sẵn sàng...) |
| Tình trạng | Dropdown | Physical condition |
| Ghi chú | Text | Notes |
| Xác nhận | Timestamp | Confirmation timestamp |
| Trạng thái Xác nhận | Dropdown | Verified status |

### 2.2 Why Move to Dashboard?

| Pain Point (Spreadsheet) | Solution (Dashboard) |
| --- | --- |
| Multiple sheets, hard to cross-reference | Unified view: task + asset linked together |
| Manual typing → data entry errors | Form validation + dropdown enforcement |
| No real-time sync | WebSocket updates, multi-user concurrency |
| No permissions control | Role-based access (admin/member/viewer) |
| No automated alerts | Deadline reminders, overdue notifications |
| No audit trail | Full changelog, who did what when |
| No analytics/reporting | Built-in velocity, utilization reports |

## 3. Combined Data Model

### 3.1 Unified Schema

-- DEPARTMENTS (from "Phòng ban" column)

CREATE TABLE departments (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name VARCHAR(100) NOT NULL,  -- PS COFFEE, MARKETING, ECOMMERCE...

code VARCHAR(20),  -- Optional short code

head_id BIGINT REFERENCES users(id),

created_at TIMESTAMP DEFAULT NOW()

);

-- CHANNELS/PLATFORMS (from "Nền tảng" column)

CREATE TABLE channels (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name VARCHAR(50) NOT NULL,  -- SYSTEM, Zalo, Events, Facebook, TikTok...

category VARCHAR(50),  -- SOCIAL, ECOMMERCE, OFFLINE...

icon_url TEXT

);

-- TASKS (from Task Sheet, enhanced with relations)

CREATE TABLE tasks (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

task_ref VARCHAR(20) UNIQUE,  -- TK75, TK81 (migratable from Google Sheet)

-- Core fields

department_id UUID NOT NULL REFERENCES departments(id),

channel_ids UUID[] NOT NULL,  -- Array of channel refs (multi-select)

project_name VARCHAR(200) NOT NULL,  -- "DỰ ÁN" column

title VARCHAR(255) NOT NULL,  -- "Tên công việc"

description TEXT,  -- "Nội dung"

-- Assignments

pic_id BIGINT NOT NULL REFERENCES users(id),  -- "Người phụ trách"

-- Priorities & Status

priority VARCHAR(20) NOT NULL,  -- low, medium, high, urgent

status VARCHAR(50) NOT NULL,  -- todo, in_progress, blocked, done, feedback

-- Dates (all nullable, depending on task type)

start_date DATE,

due_date DATE,  -- "Ngày kết thúc"

air_date DATE,  -- "Ngày đăng bài" (content publishing)

-- Deliverables

deliverable_desc TEXT,  -- "Sản phẩm cần giao"

deliverable_files UUID[] REFERENCES files(id),  -- Upload attachments

-- Workflow metadata

parent_task_id UUID REFERENCES tasks(id),  -- Subtasks support

tags TEXT[],  -- Custom tags

-- Audit

created_by BIGINT NOT NULL REFERENCES users(id),

created_at TIMESTAMP DEFAULT NOW(),

updated_at TIMESTAMP DEFAULT NOW(),

completed_at TIMESTAMP

);

CREATE INDEX idx_tasks_dept_status ON tasks(department_id, status) WHERE status != 'done';

CREATE INDEX idx_tasks_pic_active ON tasks(pic_id, status) WHERE status NOT IN ('done', 'cancelled');

CREATE INDEX idx_tasks_due_date ON tasks(due_date) WHERE due_date IS NOT NULL;

-- ASSETS (from Asset Sheet)

CREATE TABLE assets (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

asset_code VARCHAR(50) UNIQUE NOT NULL,  -- "Mã Thiết bị"

name VARCHAR(200) NOT NULL,  -- "Tên Thiết bị / Model"

category VARCHAR(100),  -- Camera, Laptop, Lens...

-- Condition tracking

current_condition VARCHAR(50),  -- "Tình trạng" (Original 100%)

location VARCHAR(200),  -- Where is it physically stored

-- Availability

is_available BOOLEAN DEFAULT TRUE,

maintenance_scheduled DATE,

-- Photos/docs

image_url TEXT,

manual_url TEXT,  -- PDF link

created_at TIMESTAMP DEFAULT NOW(),

updated_at TIMESTAMP DEFAULT NOW()

);

CREATE INDEX idx_assets_category ON assets(category);

CREATE INDEX idx_assets_availability ON assets(is_available);

-- BORROW RECORDS (from "Nhật ký quản lý mượn")

CREATE TABLE borrow_records (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

asset_id UUID NOT NULL REFERENCES assets(id),

borrower_id BIGINT NOT NULL REFERENCES users(id),

department_id UUID NOT NULL REFERENCES departments(id),

-- Dates

requested_at TIMESTAMP DEFAULT NOW(),

borrow_date DATE NOT NULL,  -- "Ngày mượn"

due_date DATE NOT NULL,  -- "Hạn trả"

returned_at TIMESTAMP,

-- Purpose & Condition

purpose TEXT,  -- "Mục đích"

condition_at_borrow TEXT,  -- "Tình trạng" khi mượn

-- Approval workflow

approval_status VARCHAR(50) DEFAULT 'pending',  -- pending, approved, rejected

approved_by BIGINT REFERENCES users(id),

approved_at TIMESTAMP,

-- Return confirmation

return_condition TEXT,  -- "Tình trạng" khi trả

return_confirmed_by BIGINT REFERENCES users(id),

return_confirmed_at TIMESTAMP,

-- Notes

notes TEXT,

created_at TIMESTAMP DEFAULT NOW()

);

CREATE INDEX idx_borrow_asset_active ON borrow_records(asset_id)

WHERE returned_at IS NULL AND approval_status = 'approved';

CREATE INDEX idx_borrow_user_active ON borrow_records(borrower_id)

WHERE returned_at IS NULL;

-- WORKLOAD EVENTS (for adaptive layout)

CREATE TABLE workload_events (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id BIGINT NOT NULL,

department_id UUID NOT NULL,

task_count INTEGER DEFAULT 0,

asset_borrow_count INTEGER DEFAULT 0,

blocked_task_count INTEGER DEFAULT 0,

overdue_task_count INTEGER DEFAULT 0,

capacity_percentage INTEGER,  -- 0-100%

recorded_at TIMESTAMP DEFAULT NOW()

);

-- NOTIFICATIONS (expanded for both task + asset)

CREATE TABLE notifications (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id BIGINT NOT NULL,

type VARCHAR(50),  -- 'task_assigned', 'task_overdue', 'asset_request', 'asset_due_return'

related_entity_type VARCHAR(50),  -- 'task' or 'asset'

related_entity_id UUID,

message TEXT,

is_read BOOLEAN DEFAULT FALSE,

created_at TIMESTAMP DEFAULT NOW()

);

CREATE INDEX idx_notifications_user_unread ON notifications(user_id, is_read) WHERE is_read = FALSE;

### 3.2 API Endpoints (Combined)

| Endpoint | Method | Purpose | Frequency |
| --- | --- | --- | --- |
| /api/v1/tasks | GET | List tasks with filters | On mount |
| /api/v1/tasks | POST | Create new task | On save |
| /api/v1/tasks/:id | PUT | Update task | On field change |
| /api/v1/tasks/:id/status | PATCH | Quick status change | Kanban D&D |
| /api/v1/assets | GET | List all assets | On asset page mount |
| /api/v1/assets/:id | GET | Asset detail + borrow history | On asset click |
| /api/v1/borrow-requests | POST | Submit borrow request | On form submit |
| /api/v1/borrow-requests/:id/approve | POST | Approve/reject | By admin |
| /api/v1/borrow-returns/:id | POST | Confirm return | On return |
| /api/v1/workload | GET | Team workload metrics | Every 15 min |
| /api/v1/analytics/velocity | GET | Sprint velocity | On report page |

## 4. Feature Roadmap (Unified)

### PHASE 1: Foundation + Data Migration (Weeks 1-3)

#### Ticket 1.1: Data Layer Setup + Google Sheet Import

| Field | Details |
| --- | --- |
| Story Points | 8 |
| Priority | 🔴 Critical |
| Tasks | ✓ Setup REST API structure ✓ Build CSV import parser for 2 Google Sheets ✓ Map spreadsheet columns → database fields ✓ Handle duplicates & data validation ✓ Preserve original task_ref (TK75, TK81...) |
| Acceptance | - All existing tasks migrated with correct mappings - All assets + borrow records imported - Zero data loss verified by spot check |

#### Ticket 1.2: Component Library Extraction

| Field | Details |
| --- | --- |
| Story Points | 5 |
| Deliverables | KpiCard, StatusBadge, PriorityBadge, DatePicker, MultiSelectDropdown, AvatarGroup, TaskCard, AssetCard, ProgressBar, FilterPanel |

#### Ticket 1.3: WebSocket Infrastructure

| Field | Details |
| --- | --- |
| Story Points | 5 |
| Events | TASK_CREATED, TASK_STATUS_CHANGED, ASSET_BORROW_REQUEST, ASSET_RETURN_CONFIRMED, OVERDUE_ALERT |

### PHASE 2: Task Management Module (Weeks 4-7)

#### Ticket 2.1: Task List View (Enhanced Spreadsheet)

| Field | Details |
| --- | --- |
| Story Points | 8 |
| UI | Table view giống Google Sheet nhưng có: - Sortable columns - Inline edit cho status/priority - Filter by department/channel/status - Bulk actions (assign, change status) - Export to CSV/PDF |
| Columns | ID |
| Filters | Department, Channel, Status, Priority, Assignee, Date Range |

#### Ticket 2.2: Kanban Board (Drag & Drop)

| Field | Details |
| --- | --- |
| Story Points | 5 |
| Columns | Yet to Start |
| Card Fields | Task Title |
| Actions | Drag-drop between columns |

#### Ticket 2.3: Task Creation Modal

| Field | Details |
| --- | --- |
| Story Points | 3 |
| Fields | Project, Title, Description (Rich Text), PIC (Multi), Priority, Department, Channels (Multi), Start/Due/Air Dates, Deliverable Upload, Tags |
| Validation | Title required, Due date > Start date if both provided |

#### Ticket 2.4: Overdue & Deadline Alerts

| Field | Details |
| --- | --- |
| Story Points | 3 |
| Logic | Cron job chạy mỗi giờ: - Find tasks where due_date < TODAY AND status != done - Send notification + email - Highlight đỏ trong list view |

### PHASE 3: Asset Management Module (Weeks 8-10)

#### Ticket 3.1: Asset Inventory View

| Field | Details |
| --- | --- |
| Story Points | 5 |
| UI | Grid/List toggle - Card view với photo (nếu có) - Filter by category/status/availability - Search by code/name |
| Fields Shown | Code |

#### Ticket 3.2: Borrow Request Flow

| Field | Details |
| --- | --- |
| Story Points | 8 |
| Step 1 | User submits request: - Select asset - Pick borrow/return dates - Write purpose - System check availability |
| Step 2 | Admin approves/rejects: - Notification đến admin - Admin approve/reject trong <1 click - Notify requester |
| Step 3 | User receives asset: - Confirm received (optional) - Log condition at pickup |
| Step 4 | User returns: - Confirm return - Log condition at return - Admin verifies |
| Edge Cases | Double booking prevention (2 users borrow same asset same dates) |

#### Ticket 3.3: Asset Utilization Report

| Field | Details |
| --- | --- |
| Story Points | 3 |
| Metrics | - Most borrowed assets - Avg borrow duration - Availability % per asset - Department-wise usage |

### PHASE 4: Advanced + AI Features (Weeks 11+)

#### Ticket 4.1: AI Weekly Summary

| Field | Details |
| --- | --- |
| Story Points | 5 |
| Content | - Task completion rate this week - Upcoming deadlines - Assets borrowed this week - Top performers (most tasks completed) - Blockers requiring attention |
| Citation | Every claim links to task/asset record |

#### Ticket 4.2: Natural Language Query (PM + Asset Intents)

| Field | Details |
| --- | --- |
| Story Points | 13 |
| New Intents | 6. asset_availability — "Máy Canon 5D còn không?" 7. borrow_history — "Luna đã mượn những gì tháng này?" 8. overdue_assets — "Thiết bị nào quá hạn chưa trả?" 9. department_workload — "Phòng Marketing bận thế nào?" |

#### Ticket 4.3: Adaptive Layout (Rule-Based)

| Field | Details |
| --- | --- |
| Story Points | 3 |
| Logic | PM sees tasks first Admin sees asset inventory first Designer sees my tasks + my borrow requests |

## 5. Permissions Matrix (Expanded)

### 5.1 Role Capabilities

| Capability | Owner | Admin | Team Lead | Member | Viewer |
| --- | --- | --- | --- | --- | --- |
| Create/Edit/Delete Tasks | ✅ | ✅ | ✅ | ✅ | ❌ |
| Assign Tasks to Others | ✅ | ✅ | ✅ | ❌ | ❌ |
| View All Departments' Tasks | ✅ | ✅ | Own dept only | Own dept only | Own dept only |
| Manage Tasks (Bulk Actions) | ✅ | ✅ | ✅ | ❌ | ❌ |
| View Asset Inventory | ✅ | ✅ | ✅ | ✅ | ❌ |
| Borrow Assets | ✅ | ✅ | ✅ | ✅ | ❌ |
| Approve Borrow Requests | ✅ | ✅ | ✅ | ❌ | ❌ |
| Manage Assets (CRUD) | ✅ | ✅ | ❌ | ❌ | ❌ |
| View Workload Report | ✅ | ✅ | Own dept | Own only | ❌ |
| Access AI Features | ✅ | ✅ | ✅ | ✅ | ❌ |
| Export Data | ✅ | ✅ | ✅ | ✅ | ❌ |

### 5.2 Row-Level Security Enforcement

// Middleware example

const applyRowLevelSecurity = async (query, user, role, context) => {

if (role === 'viewer' || role === 'member') {

// Only see own department

query.where('department_id', '=', user.department_id);

}

if (role === 'member') {

// Can't see other members' workload

query.exclude('workload_report');

}

return query;

};

## 6. UI Wireframes (Combined View)

### 6.1 Sidebar Navigation

├── Home (Overview)

│   ├── My Tasks

│   ├── My Borrow Requests

│   └── Today's Deadlines

├── Tasks

│   ├── All Tasks (Table View)

│   ├── Kanban Board

│   ├── My Tasks

│   └── Overdue Tasks

├── Projects

│   ├── Active Projects

│   └── Project Health

├── Assets

│   ├── Inventory

│   ├── Borrow Requests

│   ├── Returns

│   └── Asset Reports

├── Team

│   ├── Members

│   ├── Workload

│   └── Department Settings

├── Reports

│   ├── Velocity Chart

│   ├── Burndown

│   ├── Asset Utilization

│   └── Export

└── Admin

├── Team Settings

├── Asset Categories

├── Channel Management

└── Audit Logs

### 6.2 Home Overview Dashboard

┌─────────────────────────────────────────────────────────────┐

│  Welcome, Louis                                            │

│  [Date Picker]  [Generate AI Summary]  [Export Report]      │

├─────────────────────────────────────────────────────────────┤

│                                                            │

│  ┌──────────┐  ┌──────────┐  ┌──────────┐  ┌──────────┐     │

│  │ My Tasks │  │ Due Soon │  │ Borrowed │  │ Overdue  │     │

│  │  12      │  │  5       │  │  3 items │  │  2       │     │

│  │          │  │          │  │          │  │ 🔴 Alert │     │

│  └──────────┘  └──────────┘  └──────────┘  └──────────┘     │

│                                                            │

│  ┌──────────────────────────────┐  ┌────────────────────┐  │

│  │ Task Status This Month       │  │ Asset Utilization│  │

│  │ [Line Chart: Created/Done]   │  │ [Pie: Borrowed/Free] │

│  └──────────────────────────────┘  └────────────────────┘  │

│                                                            │

│  ┌──────────────────────────────────────────────────────┐  │

│  │ Upcoming Deadlines (Next 7 Days)                    │  │

│  │ • TK89 - SALEKITS [High] [Due Oct 10] [👤 You]       │  │

│  │ • TK92 - WEBSITE PHASHE 1 RUN [Medium] [Oct 12]     │  │

│  │ • TK95 - ECOM GUIDELINE [Medium] [Oct 15]          │  │

│  └──────────────────────────────────────────────────────┘  │

│                                                            │

│  ┌──────────────────────────────────────────────────────┐  │

│  │ Recent Borrow Requests                              │  │

│  │ • Bach Bao borrowed Lens Canon 24-70mm (Due Oct 12) │  │

│  │   [Approve] [Reject]                                │  │

│  │ • Tran Bach T6 borrowed Canon 5D Mark 4 (Due Oct 1) │  │

│  │   [Pending]                                         │  │

│  └──────────────────────────────────────────────────────┘  │

└─────────────────────────────────────────────────────────────┘

## 7. Migration Strategy (From Google Sheets)

### 7.1 Pre-Migration Checklist

[ ] Export both Google Sheets to CSV

[ ] Map columns: Spreadsheet → Database schema

[ ] Identify duplicates (same task ID, same asset code)

[ ] Clean up malformed data (invalid dates, missing required fields)

[ ] Define default values for NULL columns

[ ] Create staging environment with test data

### 7.2 Migration Script Flow

# migrate_from_sheets.py

# 1. Load CSVs

tasks_csv = pd.read_csv('manage_task_sheet.csv')

assets_csv = pd.read_csv('manage_asset_sheet.csv')

# 2. Transform

tasks_transformed = tasks_csv.rename(columns={

'Phòng ban': 'department_name',

'Nền tảng': 'channel_names',

'Người phụ trách': 'pic_name'

})

# Resolve names to IDs

tasks_transformed['department_id'] = resolve_department_ids(tasks_transformed['department_name'])

tasks_transformed['pic_id'] = resolve_user_ids(tasks_transformed['pic_name'])

# 3. Validate

assert tasks_transformed['due_date'].apply(validate_date).all()

assert tasks_transformed['priority'].isin(['low','medium','high','urgent']).all()

# 4. Insert

batch_insert(tasks_transformed, batch_size=100)

# 5. Verify counts

assert db.count('tasks') == len(tasks_csv)

assert db.count('assets') == len(assets_csv)

### 7.3 Post-Migration Verification

[ ] Spot check 10 random tasks: verify all fields match spreadsheet

[ ] Verify all task_ref (TK75, TK81...) preserved

[ ] Verify all asset_codes preserved

[ ] Check for orphaned records (references to non-existent users/departments)

[ ] Run integrity queries (no duplicate task_refs)

## 8. Success Metrics

| KPI | Baseline (Sheet) | Target (Month 3) | Measurement |
| --- | --- | --- | --- |
| Task Completion Rate | Unknown | ≥ 70% weekly | Task status transitions |
| Avg Task Cycle Time | Unknown | < 7 days | Start → Done timestamps |
| Asset Utilization Rate | Unknown | ≥ 60% availability | Asset uptime tracking |
| Overdue Task Rate | Unknown | < 10% | Tasks past due_date / total |
| Borrow Request Turnaround | Unknown | < 4 hours avg | Request → Approval time |
| Double Booking Incidents | Unknown | 0 | Conflict detection logs |
| User Adoption | N/A | ≥ 90% team active weekly | Login + activity events |
| Support Tickets | TBD | < 5/month | Zendesk count |

## 9. Security & Compliance

### 9.1 Data Protection

[ ] All PII encrypted at rest (user names, emails)

[ ] Audit logs retain 2 years minimum

[ ] GDPR-compliant data deletion on request

[ ] Session timeout: 30 minutes inactivity

[ ] API rate limiting: 100 req/min per user

[ ] CSRF tokens on all mutation endpoints

[ ] Input sanitization prevents XSS

### 9.2 Backup Strategy

backup_schedule:

frequency: daily

retention_days: 30

storage: encrypted_s3_bucket

disaster_recovery:

rpo: 24 hours (max data loss)

rto: 4 hours (restore time)

test_restore: quarterly

## 10. Monitoring & Alerts

| Alert | Threshold | Channel | Escalation |
| --- | --- | --- | --- |
| Task create/update failure rate | > 5% | Slack #alerts | Immediate |
| Asset double booking detected | Any | Slack #alerts + Email | Immediate |
| Overdue tasks > 20% | Any | Daily digest email | PM |
| LLM cost overrun | > 2x budget | Slack #billing | Weekly review |
| WebSocket disconnect rate | > 20% | Datadog alert | On-call engineer |
| Page load time (P95) | > 3s | Lighthouse CI | Frontend lead |

## 11. Deployment Plan

### Stage 1: Staging (Week 3)

URL: https://staging.pm-dashboard.example.com

Data: Sanitized copy of production spreadsheet data

Testing: QA + 2 pilot users (1 PM, 1 Designer)

Duration: 1 week

### Stage 2: Soft Launch (Week 5)

Users: 10% of team (opt-in)

Features: Task module only (no asset yet)

Feedback: Collect bugs + UX improvements

Rollback: Feature flag toggle

### Stage 3: Full Launch (Week 9)

Users: 100% of team

Features: Task + Asset modules live

Training: 1-hour walkthrough session

Support: Dedicated Slack channel for 2 weeks

### Stage 4: AI Features Rollout (Week 12+)

Week 12: AI Summary (opt-in, 20% users)

Week 14: NL Query (opt-in, 50% users)

Week 16: Full rollout if adoption ≥ 40%

## 12. Training & Onboarding

| Audience | Format | Duration | Content |
| --- | --- | --- | --- |
| PM/Admin | Live workshop + hands-on | 90 min | Task management, approvals, reports, settings |
| Team Members | Recorded video + FAQ | 30 min | How to create tasks, update status, borrow assets |
| Designers/Marketers | Quick reference card | 15 min | Task submission, asset borrowing flow |
| Executives | Executive summary deck | 20 min | Dashboard overview, reporting, KPIs |

## 13. Budget Estimate

| Category | Amount | Notes |
| --- | --- | --- |
| Development (12 weeks) | $36,000 | 4 FTE (2FE, 2BE, 1QA, 1PM part-time) |
| Infrastructure (Monthly) | $150 | Redis, DB hosting, backups, CDN |
| LLM API (Monthly) | $200-500 | Based on 500 AI summaries/day |
| Third-party Services | $100/month | Sentry, Datadog, email delivery |
| Contingency (20%) | $7,400 | Buffer for scope creep |
| Total (First Quarter) | ~$45,000 | Includes 3 months infra + LLM |

## 14. Risk Register

| Risk | Probability | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Google Sheet data quality poor | Medium | High | Pre-migration data audit, manual cleanup if needed | Backend Lead |
| Users resist moving from Sheets | Medium | Medium | Training sessions, highlight time savings, phased rollout | Product Manager |
| Asset double booking conflicts | Low | Critical | Preventive validation at checkout, real-time availability check | Backend Lead |
| LLM hallucinates citations | Medium | Medium | Strict validation: all IDs must exist in DB before returning | ML Engineer |
| Performance degradation with 100+ users | Medium | Medium | Load test with 200 concurrent users before launch | DevOps |
| Permission bypass vulnerability | Low | Critical | Security audit before production, penetration testing | Security Officer |

## 15. Decision Log

| Decision | Date | Rationale | Owner |
| --- | --- | --- | --- |
| Keep original task_ref (TK75, TK81) | 02 Oct 2026 | Maintain continuity with existing processes | Product Manager |
| Use array for multi-select channels | 02 Oct 2026 | Match Google Sheet behavior, flexible querying | Backend Lead |
| Asset borrowing requires approval workflow | 02 Oct 2026 | Prevent unauthorized equipment lending | Admin Stakeholder |
| AI Summary before NL Query | 02 Oct 2026 | Lower risk, easier to validate output quality | ML Engineer |
| Deploy Task module before Asset module | 02 Oct 2026 | Higher user impact, earlier value delivery | Product Manager |

## 16. Appendices

### Appendix A: Field Mapping Reference

| Google Sheet Field | Database Field | Type | Validation |
| --- | --- | --- | --- |
| ID | tasks.task_ref | String | Unique, format TK### |
| Phòng ban | departments.name | String | Required, must exist in departments table |
| Nền tảng | channels.name[] | String[] | Multi-select, min 1 required |
| Dự án | tasks.project_name | String | Required |
| Tên công việc | tasks.title | String | Required, max 255 chars |
| Mức ưu tiên | tasks.priority | Enum | low/medium/high/urgent |
| Người phụ trách | users.id | FK | Must be active user |
| Ngày bắt đầu | tasks.start_date | Date | Nullable |
| Ngày kết thúc | tasks.due_date | Date | Nullable, must be >= start_date |
| Ngày đăng bài | tasks.air_date | Date | Nullable |
| Trạng thái | tasks.status | Enum | todo/in_progress/blocked/done/feedback |
| Mã Thiết bị | assets.asset_code | String | Unique |
| Ngày mượn | borrow_records.borrow_date | Date | Required |
| Hạn trả | borrow_records.due_date | Date | Required, must be > borrow_date |

### Appendix B: Color Palette

/* Priority Colors */

--priority-low: #10b981       /* Green */

--priority-medium: #3b82f6    /* Blue */

--priority-high: #f59e0b      /* Yellow */

--priority-urgent: #ef4444    /* Red */

/* Status Colors */

--status-todo: #9ca3af        /* Gray */

--status-in_progress: #3b82f6 /* Blue */

--status-blocked: #ef4444     /* Red */

--status-done: #10b981        /* Green */

--status-feedback: #f59e0b    /* Orange */

/* Asset Status */

--asset-available: #10b981   /* Green */

--asset-borrowed: #f59e0b    /* Yellow */

--asset-maintenance: #ef4444 /* Red */

### Appendix C: Relevant Links

| Document | URL |
| --- | --- |
| Original Task Google Sheet | [Insert link] |
| Original Asset Google Sheet | [Insert link] |
| UI Figma Design | [Insert link] |
| API Swagger Docs | [Insert link during Week 2] |
| Slack Channels | #dashboard-dev, #pm-tools, #alerts |

## ✍️ Approval Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Engineering Manager |  |  |  |
| Product Manager |  |  |  |
| UX Designer |  |  |  |
| Security Officer |  |  |  |
| Operations Lead |  |  |  |

END OF DOCUMENT

# PROJECT BRIEF: Unified Task & Asset Management Dashboard

Document Version: 3.0 (Final)
Created: 02 Oct 2026
Status: Ready for Development
Owner: Product Team
Previous Versions: v1.0 (Analytics), v2.0 (PM Dashboard)

## 1. Executive Summary

| Item | Details |
| --- | --- |
| Project Name | Unified Task & Asset Management Dashboard |
| Current State | 2 Google Sheets → 1 Integrated Dashboard (Task + Asset) |
| Core Goal | Quản lý task workflow + quản lý thiết bị/asset trong cùng 1 workspace |
| Target Timeline | 10-12 weeks (phased delivery) |
| Primary Users | PM, Team Leads, Designers, Marketing, Equipment Admin |
| Migration Source | Google Sheet "Manage Task" + Google Sheet "Manage Asset" |

## 2. Business Context: From Spreadsheet → Database

### 2.1 Current Manual Process (Google Sheets)

#### Task Sheet Fields (Ảnh 1)

| Column | Type | Current Usage |
| --- | --- | --- |
| ID | String (TK75, TK81...) | Auto-generated task reference |
| Phòng ban | Dropdown | Department filtering (PS COFFEE, MARKETING, ECOMMERCE...) |
| Nền tảng | Multi-select | Channel tagging (SYSTEM, Zalo, Events, Facebook...) |
| Dự án | Text | Campaign/Project grouping (CHỦ KÝ MAIL, SK PHỤC SINH 25TH...) |
| Tên công việc | Text | Task title |
| Mức ưu tiên | Dropdown | Priority (Low, Medium, High, Urgent) |
| Nội dung | Text | Brief/Description |
| Sản phẩm cần giao | Text | Deliverable description |
| Người phụ trách | Dropdown | PIC assignment (LOUIS, LUNA, WENDY...) |
| Ngày bắt đầu | Date | Start date |
| Ngày kết thúc | Date | Deadline |
| Ngày đăng bài | Date | Air date (content publishing) |
| Trạng thái | Dropdown | Status (On going, Feedback, Done...) |
| Ghi chú | Text | Notes/comments |

#### Asset Sheet Fields (Ảnh 2)

| Column | Type | Current Usage |
| --- | --- | --- |
| Thời gian | Timestamp | Borrow request time |
| Người đăng ký | Text | Requester name |
| Phòng ban | Dropdown | Department |
| Ngày mượn | Date | Borrow start date |
| Hạn trả | Date | Return due date |
| Mã Thiết bị | Text | Asset ID code |
| Tên Thiết bị / Model | Text | Equipment name |
| Tình trạng | Dropdown | Condition (Nguyên 100%, etc.) |
| Mục đích | Text | Purpose of use |
| Trạng thái sau xử lý | Dropdown | Processing status (Đang mượn, Sẵn sàng...) |
| Tình trạng | Dropdown | Physical condition |
| Ghi chú | Text | Notes |
| Xác nhận | Timestamp | Confirmation timestamp |
| Trạng thái Xác nhận | Dropdown | Verified status |

### 2.2 Why Move to Dashboard?

| Pain Point (Spreadsheet) | Solution (Dashboard) |
| --- | --- |
| Multiple sheets, hard to cross-reference | Unified view: task + asset linked together |
| Manual typing → data entry errors | Form validation + dropdown enforcement |
| No real-time sync | WebSocket updates, multi-user concurrency |
| No permissions control | Role-based access (admin/member/viewer) |
| No automated alerts | Deadline reminders, overdue notifications |
| No audit trail | Full changelog, who did what when |
| No analytics/reporting | Built-in velocity, utilization reports |

## 3. Combined Data Model

### 3.1 Unified Schema

-- DEPARTMENTS (from "Phòng ban" column)

CREATE TABLE departments (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name VARCHAR(100) NOT NULL,  -- PS COFFEE, MARKETING, ECOMMERCE...

code VARCHAR(20),  -- Optional short code

head_id BIGINT REFERENCES users(id),

created_at TIMESTAMP DEFAULT NOW()

);

-- CHANNELS/PLATFORMS (from "Nền tảng" column)

CREATE TABLE channels (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name VARCHAR(50) NOT NULL,  -- SYSTEM, Zalo, Events, Facebook, TikTok...

category VARCHAR(50),  -- SOCIAL, ECOMMERCE, OFFLINE...

icon_url TEXT

);

-- TASKS (from Task Sheet, enhanced with relations)

CREATE TABLE tasks (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

task_ref VARCHAR(20) UNIQUE,  -- TK75, TK81 (migratable from Google Sheet)

-- Core fields

department_id UUID NOT NULL REFERENCES departments(id),

channel_ids UUID[] NOT NULL,  -- Array of channel refs (multi-select)

project_name VARCHAR(200) NOT NULL,  -- "DỰ ÁN" column

title VARCHAR(255) NOT NULL,  -- "Tên công việc"

description TEXT,  -- "Nội dung"

-- Assignments

pic_id BIGINT NOT NULL REFERENCES users(id),  -- "Người phụ trách"

-- Priorities & Status

priority VARCHAR(20) NOT NULL,  -- low, medium, high, urgent

status VARCHAR(50) NOT NULL,  -- todo, in_progress, blocked, done, feedback

-- Dates (all nullable, depending on task type)

start_date DATE,

due_date DATE,  -- "Ngày kết thúc"

air_date DATE,  -- "Ngày đăng bài" (content publishing)

-- Deliverables

deliverable_desc TEXT,  -- "Sản phẩm cần giao"

deliverable_files UUID[] REFERENCES files(id),  -- Upload attachments

-- Workflow metadata

parent_task_id UUID REFERENCES tasks(id),  -- Subtasks support

tags TEXT[],  -- Custom tags

-- Audit

created_by BIGINT NOT NULL REFERENCES users(id),

created_at TIMESTAMP DEFAULT NOW(),

updated_at TIMESTAMP DEFAULT NOW(),

completed_at TIMESTAMP

);

CREATE INDEX idx_tasks_dept_status ON tasks(department_id, status) WHERE status != 'done';

CREATE INDEX idx_tasks_pic_active ON tasks(pic_id, status) WHERE status NOT IN ('done', 'cancelled');

CREATE INDEX idx_tasks_due_date ON tasks(due_date) WHERE due_date IS NOT NULL;

-- ASSETS (from Asset Sheet)

CREATE TABLE assets (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

asset_code VARCHAR(50) UNIQUE NOT NULL,  -- "Mã Thiết bị"

name VARCHAR(200) NOT NULL,  -- "Tên Thiết bị / Model"

category VARCHAR(100),  -- Camera, Laptop, Lens...

-- Condition tracking

current_condition VARCHAR(50),  -- "Tình trạng" (Original 100%)

location VARCHAR(200),  -- Where is it physically stored

-- Availability

is_available BOOLEAN DEFAULT TRUE,

maintenance_scheduled DATE,

-- Photos/docs

image_url TEXT,

manual_url TEXT,  -- PDF link

created_at TIMESTAMP DEFAULT NOW(),

updated_at TIMESTAMP DEFAULT NOW()

);

CREATE INDEX idx_assets_category ON assets(category);

CREATE INDEX idx_assets_availability ON assets(is_available);

-- BORROW RECORDS (from "Nhật ký quản lý mượn")

CREATE TABLE borrow_records (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

asset_id UUID NOT NULL REFERENCES assets(id),

borrower_id BIGINT NOT NULL REFERENCES users(id),

department_id UUID NOT NULL REFERENCES departments(id),

-- Dates

requested_at TIMESTAMP DEFAULT NOW(),

borrow_date DATE NOT NULL,  -- "Ngày mượn"

due_date DATE NOT NULL,  -- "Hạn trả"

returned_at TIMESTAMP,

-- Purpose & Condition

purpose TEXT,  -- "Mục đích"

condition_at_borrow TEXT,  -- "Tình trạng" khi mượn

-- Approval workflow

approval_status VARCHAR(50) DEFAULT 'pending',  -- pending, approved, rejected

approved_by BIGINT REFERENCES users(id),

approved_at TIMESTAMP,

-- Return confirmation

return_condition TEXT,  -- "Tình trạng" khi trả

return_confirmed_by BIGINT REFERENCES users(id),

return_confirmed_at TIMESTAMP,

-- Notes

notes TEXT,

created_at TIMESTAMP DEFAULT NOW()

);

CREATE INDEX idx_borrow_asset_active ON borrow_records(asset_id)

WHERE returned_at IS NULL AND approval_status = 'approved';

CREATE INDEX idx_borrow_user_active ON borrow_records(borrower_id)

WHERE returned_at IS NULL;

-- WORKLOAD EVENTS (for adaptive layout)

CREATE TABLE workload_events (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id BIGINT NOT NULL,

department_id UUID NOT NULL,

task_count INTEGER DEFAULT 0,

asset_borrow_count INTEGER DEFAULT 0,

blocked_task_count INTEGER DEFAULT 0,

overdue_task_count INTEGER DEFAULT 0,

capacity_percentage INTEGER,  -- 0-100%

recorded_at TIMESTAMP DEFAULT NOW()

);

-- NOTIFICATIONS (expanded for both task + asset)

CREATE TABLE notifications (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id BIGINT NOT NULL,

type VARCHAR(50),  -- 'task_assigned', 'task_overdue', 'asset_request', 'asset_due_return'

related_entity_type VARCHAR(50),  -- 'task' or 'asset'

related_entity_id UUID,

message TEXT,

is_read BOOLEAN DEFAULT FALSE,

created_at TIMESTAMP DEFAULT NOW()

);

CREATE INDEX idx_notifications_user_unread ON notifications(user_id, is_read) WHERE is_read = FALSE;

### 3.2 API Endpoints (Combined)

| Endpoint | Method | Purpose | Frequency |
| --- | --- | --- | --- |
| /api/v1/tasks | GET | List tasks with filters | On mount |
| /api/v1/tasks | POST | Create new task | On save |
| /api/v1/tasks/:id | PUT | Update task | On field change |
| /api/v1/tasks/:id/status | PATCH | Quick status change | Kanban D&D |
| /api/v1/assets | GET | List all assets | On asset page mount |
| /api/v1/assets/:id | GET | Asset detail + borrow history | On asset click |
| /api/v1/borrow-requests | POST | Submit borrow request | On form submit |
| /api/v1/borrow-requests/:id/approve | POST | Approve/reject | By admin |
| /api/v1/borrow-returns/:id | POST | Confirm return | On return |
| /api/v1/workload | GET | Team workload metrics | Every 15 min |
| /api/v1/analytics/velocity | GET | Sprint velocity | On report page |

## 4. Feature Roadmap (Unified)

### PHASE 1: Foundation + Data Migration (Weeks 1-3)

#### Ticket 1.1: Data Layer Setup + Google Sheet Import

| Field | Details |
| --- | --- |
| Story Points | 8 |
| Priority | 🔴 Critical |
| Tasks | ✓ Setup REST API structure ✓ Build CSV import parser for 2 Google Sheets ✓ Map spreadsheet columns → database fields ✓ Handle duplicates & data validation ✓ Preserve original task_ref (TK75, TK81...) |
| Acceptance | - All existing tasks migrated with correct mappings - All assets + borrow records imported - Zero data loss verified by spot check |

#### Ticket 1.2: Component Library Extraction

| Field | Details |
| --- | --- |
| Story Points | 5 |
| Deliverables | KpiCard, StatusBadge, PriorityBadge, DatePicker, MultiSelectDropdown, AvatarGroup, TaskCard, AssetCard, ProgressBar, FilterPanel |

#### Ticket 1.3: WebSocket Infrastructure

| Field | Details |
| --- | --- |
| Story Points | 5 |
| Events | TASK_CREATED, TASK_STATUS_CHANGED, ASSET_BORROW_REQUEST, ASSET_RETURN_CONFIRMED, OVERDUE_ALERT |

### PHASE 2: Task Management Module (Weeks 4-7)

#### Ticket 2.1: Task List View (Enhanced Spreadsheet)

| Field | Details |
| --- | --- |
| Story Points | 8 |
| UI | Table view giống Google Sheet nhưng có: - Sortable columns - Inline edit cho status/priority - Filter by department/channel/status - Bulk actions (assign, change status) - Export to CSV/PDF |
| Columns | ID |
| Filters | Department, Channel, Status, Priority, Assignee, Date Range |

#### Ticket 2.2: Kanban Board (Drag & Drop)

| Field | Details |
| --- | --- |
| Story Points | 5 |
| Columns | Yet to Start |
| Card Fields | Task Title |
| Actions | Drag-drop between columns |

#### Ticket 2.3: Task Creation Modal

| Field | Details |
| --- | --- |
| Story Points | 3 |
| Fields | Project, Title, Description (Rich Text), PIC (Multi), Priority, Department, Channels (Multi), Start/Due/Air Dates, Deliverable Upload, Tags |
| Validation | Title required, Due date > Start date if both provided |

#### Ticket 2.4: Overdue & Deadline Alerts

| Field | Details |
| --- | --- |
| Story Points | 3 |
| Logic | Cron job chạy mỗi giờ: - Find tasks where due_date < TODAY AND status != done - Send notification + email - Highlight đỏ trong list view |

### PHASE 3: Asset Management Module (Weeks 8-10)

#### Ticket 3.1: Asset Inventory View

| Field | Details |
| --- | --- |
| Story Points | 5 |
| UI | Grid/List toggle - Card view với photo (nếu có) - Filter by category/status/availability - Search by code/name |
| Fields Shown | Code |

#### Ticket 3.2: Borrow Request Flow

| Field | Details |
| --- | --- |
| Story Points | 8 |
| Step 1 | User submits request: - Select asset - Pick borrow/return dates - Write purpose - System check availability |
| Step 2 | Admin approves/rejects: - Notification đến admin - Admin approve/reject trong <1 click - Notify requester |
| Step 3 | User receives asset: - Confirm received (optional) - Log condition at pickup |
| Step 4 | User returns: - Confirm return - Log condition at return - Admin verifies |
| Edge Cases | Double booking prevention (2 users borrow same asset same dates) |

#### Ticket 3.3: Asset Utilization Report

| Field | Details |
| --- | --- |
| Story Points | 3 |
| Metrics | - Most borrowed assets - Avg borrow duration - Availability % per asset - Department-wise usage |

### PHASE 4: Advanced + AI Features (Weeks 11+)

#### Ticket 4.1: AI Weekly Summary

| Field | Details |
| --- | --- |
| Story Points | 5 |
| Content | - Task completion rate this week - Upcoming deadlines - Assets borrowed this week - Top performers (most tasks completed) - Blockers requiring attention |
| Citation | Every claim links to task/asset record |

#### Ticket 4.2: Natural Language Query (PM + Asset Intents)

| Field | Details |
| --- | --- |
| Story Points | 13 |
| New Intents | 6. asset_availability — "Máy Canon 5D còn không?" 7. borrow_history — "Luna đã mượn những gì tháng này?" 8. overdue_assets — "Thiết bị nào quá hạn chưa trả?" 9. department_workload — "Phòng Marketing bận thế nào?" |

#### Ticket 4.3: Adaptive Layout (Rule-Based)

| Field | Details |
| --- | --- |
| Story Points | 3 |
| Logic | PM sees tasks first Admin sees asset inventory first Designer sees my tasks + my borrow requests |

## 5. Permissions Matrix (Expanded)

### 5.1 Role Capabilities

| Capability | Owner | Admin | Team Lead | Member | Viewer |
| --- | --- | --- | --- | --- | --- |
| Create/Edit/Delete Tasks | ✅ | ✅ | ✅ | ✅ | ❌ |
| Assign Tasks to Others | ✅ | ✅ | ✅ | ❌ | ❌ |
| View All Departments' Tasks | ✅ | ✅ | Own dept only | Own dept only | Own dept only |
| Manage Tasks (Bulk Actions) | ✅ | ✅ | ✅ | ❌ | ❌ |
| View Asset Inventory | ✅ | ✅ | ✅ | ✅ | ❌ |
| Borrow Assets | ✅ | ✅ | ✅ | ✅ | ❌ |
| Approve Borrow Requests | ✅ | ✅ | ✅ | ❌ | ❌ |
| Manage Assets (CRUD) | ✅ | ✅ | ❌ | ❌ | ❌ |
| View Workload Report | ✅ | ✅ | Own dept | Own only | ❌ |
| Access AI Features | ✅ | ✅ | ✅ | ✅ | ❌ |
| Export Data | ✅ | ✅ | ✅ | ✅ | ❌ |

### 5.2 Row-Level Security Enforcement

// Middleware example

const applyRowLevelSecurity = async (query, user, role, context) => {

if (role === 'viewer' || role === 'member') {

// Only see own department

query.where('department_id', '=', user.department_id);

}

if (role === 'member') {

// Can't see other members' workload

query.exclude('workload_report');

}

return query;

};

## 6. UI Wireframes (Combined View)

### 6.1 Sidebar Navigation

├── Home (Overview)

│   ├── My Tasks

│   ├── My Borrow Requests

│   └── Today's Deadlines

├── Tasks

│   ├── All Tasks (Table View)

│   ├── Kanban Board

│   ├── My Tasks

│   └── Overdue Tasks

├── Projects

│   ├── Active Projects

│   └── Project Health

├── Assets

│   ├── Inventory

│   ├── Borrow Requests

│   ├── Returns

│   └── Asset Reports

├── Team

│   ├── Members

│   ├── Workload

│   └── Department Settings

├── Reports

│   ├── Velocity Chart

│   ├── Burndown

│   ├── Asset Utilization

│   └── Export

└── Admin

├── Team Settings

├── Asset Categories

├── Channel Management

└── Audit Logs

### 6.2 Home Overview Dashboard

┌─────────────────────────────────────────────────────────────┐

│  Welcome, Louis                                            │

│  [Date Picker]  [Generate AI Summary]  [Export Report]      │

├─────────────────────────────────────────────────────────────┤

│                                                            │

│  ┌──────────┐  ┌──────────┐  ┌──────────┐  ┌──────────┐     │

│  │ My Tasks │  │ Due Soon │  │ Borrowed │  │ Overdue  │     │

│  │  12      │  │  5       │  │  3 items │  │  2       │     │

│  │          │  │          │  │          │  │ 🔴 Alert │     │

│  └──────────┘  └──────────┘  └──────────┘  └──────────┘     │

│                                                            │

│  ┌──────────────────────────────┐  ┌────────────────────┐  │

│  │ Task Status This Month       │  │ Asset Utilization│  │

│  │ [Line Chart: Created/Done]   │  │ [Pie: Borrowed/Free] │

│  └──────────────────────────────┘  └────────────────────┘  │

│                                                            │

│  ┌──────────────────────────────────────────────────────┐  │

│  │ Upcoming Deadlines (Next 7 Days)                    │  │

│  │ • TK89 - SALEKITS [High] [Due Oct 10] [👤 You]       │  │

│  │ • TK92 - WEBSITE PHASHE 1 RUN [Medium] [Oct 12]     │  │

│  │ • TK95 - ECOM GUIDELINE [Medium] [Oct 15]          │  │

│  └──────────────────────────────────────────────────────┘  │

│                                                            │

│  ┌──────────────────────────────────────────────────────┐  │

│  │ Recent Borrow Requests                              │  │

│  │ • Bach Bao borrowed Lens Canon 24-70mm (Due Oct 12) │  │

│  │   [Approve] [Reject]                                │  │

│  │ • Tran Bach T6 borrowed Canon 5D Mark 4 (Due Oct 1) │  │

│  │   [Pending]                                         │  │

│  └──────────────────────────────────────────────────────┘  │

└─────────────────────────────────────────────────────────────┘

## 7. Migration Strategy (From Google Sheets)

### 7.1 Pre-Migration Checklist

[ ] Export both Google Sheets to CSV

[ ] Map columns: Spreadsheet → Database schema

[ ] Identify duplicates (same task ID, same asset code)

[ ] Clean up malformed data (invalid dates, missing required fields)

[ ] Define default values for NULL columns

[ ] Create staging environment with test data

### 7.2 Migration Script Flow

# migrate_from_sheets.py

# 1. Load CSVs

tasks_csv = pd.read_csv('manage_task_sheet.csv')

assets_csv = pd.read_csv('manage_asset_sheet.csv')

# 2. Transform

tasks_transformed = tasks_csv.rename(columns={

'Phòng ban': 'department_name',

'Nền tảng': 'channel_names',

'Người phụ trách': 'pic_name'

})

# Resolve names to IDs

tasks_transformed['department_id'] = resolve_department_ids(tasks_transformed['department_name'])

tasks_transformed['pic_id'] = resolve_user_ids(tasks_transformed['pic_name'])

# 3. Validate

assert tasks_transformed['due_date'].apply(validate_date).all()

assert tasks_transformed['priority'].isin(['low','medium','high','urgent']).all()

# 4. Insert

batch_insert(tasks_transformed, batch_size=100)

# 5. Verify counts

assert db.count('tasks') == len(tasks_csv)

assert db.count('assets') == len(assets_csv)

### 7.3 Post-Migration Verification

[ ] Spot check 10 random tasks: verify all fields match spreadsheet

[ ] Verify all task_ref (TK75, TK81...) preserved

[ ] Verify all asset_codes preserved

[ ] Check for orphaned records (references to non-existent users/departments)

[ ] Run integrity queries (no duplicate task_refs)

## 8. Success Metrics

| KPI | Baseline (Sheet) | Target (Month 3) | Measurement |
| --- | --- | --- | --- |
| Task Completion Rate | Unknown | ≥ 70% weekly | Task status transitions |
| Avg Task Cycle Time | Unknown | < 7 days | Start → Done timestamps |
| Asset Utilization Rate | Unknown | ≥ 60% availability | Asset uptime tracking |
| Overdue Task Rate | Unknown | < 10% | Tasks past due_date / total |
| Borrow Request Turnaround | Unknown | < 4 hours avg | Request → Approval time |
| Double Booking Incidents | Unknown | 0 | Conflict detection logs |
| User Adoption | N/A | ≥ 90% team active weekly | Login + activity events |
| Support Tickets | TBD | < 5/month | Zendesk count |

## 9. Security & Compliance

### 9.1 Data Protection

[ ] All PII encrypted at rest (user names, emails)

[ ] Audit logs retain 2 years minimum

[ ] GDPR-compliant data deletion on request

[ ] Session timeout: 30 minutes inactivity

[ ] API rate limiting: 100 req/min per user

[ ] CSRF tokens on all mutation endpoints

[ ] Input sanitization prevents XSS

### 9.2 Backup Strategy

backup_schedule:

frequency: daily

retention_days: 30

storage: encrypted_s3_bucket

disaster_recovery:

rpo: 24 hours (max data loss)

rto: 4 hours (restore time)

test_restore: quarterly

## 10. Monitoring & Alerts

| Alert | Threshold | Channel | Escalation |
| --- | --- | --- | --- |
| Task create/update failure rate | > 5% | Slack #alerts | Immediate |
| Asset double booking detected | Any | Slack #alerts + Email | Immediate |
| Overdue tasks > 20% | Any | Daily digest email | PM |
| LLM cost overrun | > 2x budget | Slack #billing | Weekly review |
| WebSocket disconnect rate | > 20% | Datadog alert | On-call engineer |
| Page load time (P95) | > 3s | Lighthouse CI | Frontend lead |

## 11. Deployment Plan

### Stage 1: Staging (Week 3)

URL: https://staging.pm-dashboard.example.com

Data: Sanitized copy of production spreadsheet data

Testing: QA + 2 pilot users (1 PM, 1 Designer)

Duration: 1 week

### Stage 2: Soft Launch (Week 5)

Users: 10% of team (opt-in)

Features: Task module only (no asset yet)

Feedback: Collect bugs + UX improvements

Rollback: Feature flag toggle

### Stage 3: Full Launch (Week 9)

Users: 100% of team

Features: Task + Asset modules live

Training: 1-hour walkthrough session

Support: Dedicated Slack channel for 2 weeks

### Stage 4: AI Features Rollout (Week 12+)

Week 12: AI Summary (opt-in, 20% users)

Week 14: NL Query (opt-in, 50% users)

Week 16: Full rollout if adoption ≥ 40%

## 12. Training & Onboarding

| Audience | Format | Duration | Content |
| --- | --- | --- | --- |
| PM/Admin | Live workshop + hands-on | 90 min | Task management, approvals, reports, settings |
| Team Members | Recorded video + FAQ | 30 min | How to create tasks, update status, borrow assets |
| Designers/Marketers | Quick reference card | 15 min | Task submission, asset borrowing flow |
| Executives | Executive summary deck | 20 min | Dashboard overview, reporting, KPIs |

## 13. Budget Estimate

| Category | Amount | Notes |
| --- | --- | --- |
| Development (12 weeks) | $36,000 | 4 FTE (2FE, 2BE, 1QA, 1PM part-time) |
| Infrastructure (Monthly) | $150 | Redis, DB hosting, backups, CDN |
| LLM API (Monthly) | $200-500 | Based on 500 AI summaries/day |
| Third-party Services | $100/month | Sentry, Datadog, email delivery |
| Contingency (20%) | $7,400 | Buffer for scope creep |
| Total (First Quarter) | ~$45,000 | Includes 3 months infra + LLM |

## 14. Risk Register

| Risk | Probability | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Google Sheet data quality poor | Medium | High | Pre-migration data audit, manual cleanup if needed | Backend Lead |
| Users resist moving from Sheets | Medium | Medium | Training sessions, highlight time savings, phased rollout | Product Manager |
| Asset double booking conflicts | Low | Critical | Preventive validation at checkout, real-time availability check | Backend Lead |
| LLM hallucinates citations | Medium | Medium | Strict validation: all IDs must exist in DB before returning | ML Engineer |
| Performance degradation with 100+ users | Medium | Medium | Load test with 200 concurrent users before launch | DevOps |
| Permission bypass vulnerability | Low | Critical | Security audit before production, penetration testing | Security Officer |

## 15. Decision Log

| Decision | Date | Rationale | Owner |
| --- | --- | --- | --- |
| Keep original task_ref (TK75, TK81) | 02 Oct 2026 | Maintain continuity with existing processes | Product Manager |
| Use array for multi-select channels | 02 Oct 2026 | Match Google Sheet behavior, flexible querying | Backend Lead |
| Asset borrowing requires approval workflow | 02 Oct 2026 | Prevent unauthorized equipment lending | Admin Stakeholder |
| AI Summary before NL Query | 02 Oct 2026 | Lower risk, easier to validate output quality | ML Engineer |
| Deploy Task module before Asset module | 02 Oct 2026 | Higher user impact, earlier value delivery | Product Manager |

## 16. Appendices

### Appendix A: Field Mapping Reference

| Google Sheet Field | Database Field | Type | Validation |
| --- | --- | --- | --- |
| ID | tasks.task_ref | String | Unique, format TK### |
| Phòng ban | departments.name | String | Required, must exist in departments table |
| Nền tảng | channels.name[] | String[] | Multi-select, min 1 required |
| Dự án | tasks.project_name | String | Required |
| Tên công việc | tasks.title | String | Required, max 255 chars |
| Mức ưu tiên | tasks.priority | Enum | low/medium/high/urgent |
| Người phụ trách | users.id | FK | Must be active user |
| Ngày bắt đầu | tasks.start_date | Date | Nullable |
| Ngày kết thúc | tasks.due_date | Date | Nullable, must be >= start_date |
| Ngày đăng bài | tasks.air_date | Date | Nullable |
| Trạng thái | tasks.status | Enum | todo/in_progress/blocked/done/feedback |
| Mã Thiết bị | assets.asset_code | String | Unique |
| Ngày mượn | borrow_records.borrow_date | Date | Required |
| Hạn trả | borrow_records.due_date | Date | Required, must be > borrow_date |

### Appendix B: Color Palette

/* Priority Colors */

--priority-low: #10b981       /* Green */

--priority-medium: #3b82f6    /* Blue */

--priority-high: #f59e0b      /* Yellow */

--priority-urgent: #ef4444    /* Red */

/* Status Colors */

--status-todo: #9ca3af        /* Gray */

--status-in_progress: #3b82f6 /* Blue */

--status-blocked: #ef4444     /* Red */

--status-done: #10b981        /* Green */

--status-feedback: #f59e0b    /* Orange */

/* Asset Status */

--asset-available: #10b981   /* Green */

--asset-borrowed: #f59e0b    /* Yellow */

--asset-maintenance: #ef4444 /* Red */

### Appendix C: Relevant Links

| Document | URL |
| --- | --- |
| Original Task Google Sheet | [Insert link] |
| Original Asset Google Sheet | [Insert link] |
| UI Figma Design | [Insert link] |
| API Swagger Docs | [Insert link during Week 2] |
| Slack Channels | #dashboard-dev, #pm-tools, #alerts |

## ✍️ Approval Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Engineering Manager |  |  |  |
| Product Manager |  |  |  |
| UX Designer |  |  |  |
| Security Officer |  |  |  |
| Operations Lead |  |  |  |

END OF DOCUMENT